**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): \_\_\_\_\_\_FHWA\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***TPF-5(447)* | **Transportation Pooled Fund Program - Report Period:**🗷Quarter 1 (January 1 – March 31)□Quarter 2 (April 1 – June 30)□Quarter 3 (July 1 – September 30)□Quarter 4 (October 1 – December 31) |
| **Project Title:****Traffic Control Devices Pooled Fund Study** |
| **Name of Project Manager(s):**Laura Mero, FHWAJose Calvo | **Phone Number:**(202) 493-3377(202) 493-3380 | **E-Mail**Laura.Mero@dot.govJose.Calvo.CTR@dot.gov |
| **Lead Agency Project ID:**TPF-5(447) | **Other Project ID (i.e., contract #):** | **Project Start Date:**October 1, 2002 |
| **Original Project End Date:**N/A Continuing Effort | **Current Project End Date:** | **Number of Extensions:** |

Project schedule status:

□ On schedule 🗷 On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| Values indicate total commitments2016 – $325,0002017 – $375,0002018 – $290,0002019 – $335,000 2020 – $335,000 2021 – $405,000 | Ongoing Project (N/A) | Ongoing Project (N/A) |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| Ongoing Project (N/A) | Ongoing Project (N/A) | Ongoing Project (N/A) |

|  |
| --- |
| **Project Description**:The purpose of the TCD PFS is to assemble a consortium composed of regional, State, local entities, appropriate organizations and the FHWA to 1) establish a systematic procedure to select, test, and evaluate approaches to novel TCD concepts as well as incorporation of results into the MUTCD; 2) select novel TCD approaches to test and evaluate; 3) determine methods of evaluation for novel TCD approaches; 4) initiate and monitor projects intended to address evaluation of the novel TCDs; 5) disseminate results; and 6) assist MUTCD incorporation and implementation of results. |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**Traffic Control Devices Pooled Fund Study Technical Support* Held Q1 meeting
* Distributed Q1 meeting minutes
* Maintained, updated, and consolidated TCD PFS contact lists
* Provided access to MS Teams Site for all new members
* Completed Round 2 of publication for “Signing for Intersection Geometrics that Require U-Turns.“
* Held bi-weekly meetings
* Continued tracking contributions

**Sign Guidance for Zipper Merge*** The research team completed data collection in New Hampshire and has collected before data in North Carolina. In addition, the team has analyzed data from New Hampshire.

**Enhancing Conspicuity for Standard Signs and Retroreflectivity Strips on Posts*** The research team has submitted the final technical report and has been providing edits based on FHWA comments

**Evaluation of Additional Alternatives of and Arrow Sizes for Overhead Arrow-per-Lane Guide Signs*** Began recruiting member of the general public for data collection

  |
| **Anticipated work next quarter**:Traffic Control Devices Pooled Fund Study Technical Support* Plan and Hold Q2 meeting
* Distribute Q2 meeting minutes
* Begin preparation for Q3 meeting (Annual in-person meeting)
* Expand the MS Teams Site for member usage
* Create document to track new project ideas
* Continue maintaining, updating, and consolidating TCD PFS master contact lists
* Continue holding bi-weekly meetings
* Continue tracking contributions
* Continue updating past TCD PFS reports for 508 compliance and public affairs approval

**Sign Guidance for Zipper Merge*** The research team will continue to collect data in Maryland and North Carolina
* The research team will analyze additional data
* The research team will begin preparation of the final extended techbrief

**Enhancing Conspicuity for Standard Signs and Retroreflectivity Strips on Posts*** The research team will revise the technical report based on additional FHWA publications comments

**Evaluation of Additional Alternatives of and Arrow Sizes for Overhead Arrow-per-Lane Guide Signs*** Finish data collection
* Begin data analysis
 |

|  |
| --- |
| **Significant Results:**Past projects have led to significant results and changes that were incorporated into the 2009 MUTCD, particularly from the Symbol Sign, Arrow Per Lane Guide Signs, and Roundabout Signing studies. Recent studies are being considered by the MUTCD for incorporation into the next MUTCD. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).**Data collection efforts have resumed for projects that were put on hold, but there were delays in data collection for Sign Guidance for Zipper Merge, Enhancing Conspicuity, and potentially Overhead Arrow-Per-Lane Guide Signs projects due to the COVID-19 pandemic. |

|  |
| --- |
| **Potential Implementation:** All results from the Traffic Control Devices Pooled Fund Study are presented to the National Committee on Uniform Traffic Control Devices (NCUTCD) and are considered by FHWA for inclusion in subsequent MUTCD versions. |