| Project Title | Agmt./Task No. | Item No. | Agency Bgt. No. |
| --- | --- | --- | --- |
| SPR-3(072) Strength and Deformation of Mechanically Stabilized Earth (MSE) Walls at Working Loads and Failure | SPR-3(072) |  |  |
| Research Agency | Start Date | Estimated Completion | Revised Completion |
| Royal Military College of Canada | 12/1/99 | 04/30/04 | 12/31/11 |
| Principal Investigator(s) | Technical Contact |
| Richard Bathurst | Tony Allen (360) 709-5450 |
| WSDOT Program Manager | FHWA or Other Technical Contact |
| Kim Willoughby (360) 705-7978 | Debbie Lehmann (360) 753-9482 |
| Funding Source | Schedule Status |
| WA, NY, ID, CA, WY, ND, MN, OR, AZ, AK | On schedule Ahead of schedule On revised schedule Behind schedule |
| Research Area |
| Geotechnical |
| Original Estimated Cost | Revised Cost | % Funds Expended | % Work Completed |
| $360,104 | $690,000 | 100% | 99% |
| Objective |
| Develop a design procedure for the internal stability of MSE walls, especially those reinforced with geosynthetics. |

# Project Progress:

1. The following papers were accepted in peer-reviewed journals and/or are now in press:

Miyata, Y. and Bathurst, R.J. 2012. Measured and predicted loads in steel strip reinforced c- soil walls in Japan, Soils and Foundations, Vol. 52 No. 1 (in press)

Ezzein, F. and Bathurst, R.J. 2011. A transparent sand for geotechnical laboratory modeling, ASTM Geotechnical Testing Journal (in press)

Bathurst, R.J., Miyata, Y. and Konami, T. 2011. Limit states design calibration for internal stability of multi-anchor walls, Soils and Foundations Vol.51 No.6 (in press)

Miyata, Y., Bathurst, R.J. and Konami, T. 2011. Evaluation of two anchor plate capacity models for MAW systems, Soils and Foundations Vol.51 No.5 (in press)

Bathurst, R.J., Huang, B. and Allen, T.M. 2011. Load and resistance factor design (LRFD) calibration for steel grid reinforced soil walls, Georisk (in press)

Bathurst, R.J., Hatami, K. and Alfaro, M.C. 2011 Geosynthetic-reinforced soil walls and slopes - seismic aspects, (S.K. Shukla Ed.): Geosynthetics and Their Applications, (2011) Thomas Telford Ltd., London, UK, 61 p (in press).

2. The following papers were published:

Bathurst, R.J., Huang, B. and Allen, T.M. 2011. Interpretation of installation damage testing for reliability-based analysis and LRFD calibration, Geotextiles and Geomembranes, Vol. 29, No. 3, pp. 323-334

Miyata, Y., Bathurst, R.J., Konami, T. and Dobashi, K. 2010. Influence of transient flooding on multi-anchor walls, Soils and Foundations, Vol. 50, No. 3, pp. 371-382.

Huang, B., Bathurst, R.J., Hatami, K. and Allen, T.M. 2010. Influence of toe restraint on reinforced soil segmental walls, Canadian Geotechnical Journal, Vol. 47, No.8, pp. 885-904.

3. The following papers were submitted (or resubmitted) to journals for publication:

Bathurst, R.J., Huang. B. and Allen, T.M. Interpretation of laboratory creep testing for reliability-based analysis and load and resistance factor design (LRFD) calibration, Geosynthetics International

Bathurst, R.J., Huang. B. and Allen, T.M. Load and resistance factor design (LRFD) calibration for geogrid pullout limit state using the AASHTO Simplified Method, ASCE Journal of Geomechanics

Huang, B., Bathurst, R.J. and Allen, T.M. Load and resistance factor design (LRFD) calibration for steel strip reinforced soil walls, ASCE Journal of Geotechnical and Geoenvironmental Engineering

4. The following papers were written, published or accepted for publication in forthcoming conferences:

Ezzein, F. and Bathurst, R.J. 2011. Development of a geosynthetic pullout test apparatus with transparent granular soil, 2011 Pan-Am CGS Geotechnical Conference, Toronto, Canada

Miyata, Y., Bathurst, R.J. and Konami, T. Influence of Model Accuracy on Load and Resistance Factor Calibration of Multi-anchor Walls, IGSR 2011, June 2011, Munich, Germany

Miyata Y., Hirakawa D., Tada T., Konami T. and Bathurst R.J. 2011. ICT-field observation system for LRFD calibration of reinforced soil walls. Annual Japanese Geotechnical Conference, 2 p, (in Japanese)

# New Period Proposed Activity:

1. Funding for the project was fully expended 31 December 2010. Project continues under funding supplied by other sources.

2. Continue with large-scale transparent soil pullout box testing.

3. Continue with development of numerical database that will be used to fill in data gaps for further refinement of the K-stiffness Method.