| Project Title | Agmt./Task No. | Item No. | Agency Bgt. No. |
| --- | --- | --- | --- |
| SPR-3(098) Pavement Reconstruction Scheduling Software | GCA2103-02 | 00-946 | 18480-0013 |
| Research Agency | Start Date | Estimated Completion | Revised Completion |
| University of California Berkeley | 10/1/00 | 12/31/01 | 12/31/12 |
| Principal Investigator(s) | Technical Contact |
| Carl Monismith (510) 665-3560 EB Lee (510) 665-3637 | Jeff Uhlmeyer (360) 709-5485 |
| WSDOT Program Manager | FHWA or Other Technical Contact |
| Kim Willoughby (360) 705-7978 |  |
| Funding Source | Schedule Status |
| WA, CA, TX, MN | On schedule Ahead of schedule On revised schedule Behind schedule |
| Original Estimated Cost | Revised Cost | % Funds Expended | % Work Completed |
| $196,795 |  | 85% | 87% |
| Objective |
| Develop construction analysis software that can consider construction strategies for pavement rehabilitation and roadway widening with the estimates of construction schedule, traffic delay, and agency cost. |

Project Progress:

- CA4PRS version 2.5 (Precast Rehab Module) is complete.

- Version 3.0 (Roadway Widening Module) is in progress but behind schedule.

- The CA4PRS online training is completed up to Version 2.5. Version 3.0 will be available about 4-6 months after the software is complete.

New Period Proposed Activity:

- Will continue to work on Version 3.0 (Roadway Widening Module).

- Will continue hands-on training to state DOTs.

- Will continue nationwide outreach/promotion with FHWA, SPOTC/Caltrans, and AASHTO.