TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

Date:	_10/28/2011______________________

Lead Agency (FHWA or State DOT):  _Oregon DOT__________________________________

INSTRUCTIONS:

Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # (i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX) TPF 5(221) | Transportation Pooled Fund Program - Report Period: □Quarter 1 (January 1 – March 31) □Quarter 2 (April 1 – June 30) X Quarter 3 (July 1 – September 30) □Quarter 4 (October 1 – December 31) |
| --- | --- |
| Project Title: Accelerated Bridge Construction (ABC) Decision Making and Economic Modeling Tool |
| Name of Project Manager(s): Benjamin Tang | Phone Number: 503-86-3324 | E-Mail Benjamin.M.Tang@odot.state.or.us |
| Lead Agency Project ID: Contract Agreement No. 26413 | Other Project ID (i.e., contract #): | Project Start Date: 12/23/2009 |
| Original Project End Date: 12/31/2011 (Contract expiration date) | Current Project End Date: 12/31/2011 | Number of Extensions: 0 |

Project schedule status:

X On schedule	□ On revised schedule		□ Ahead of schedule		□ Behind schedule

Overall Project Statistics:

| Total Project Budget | Total Cost to Date for Project | Percentage of Work Completed to Date |
| --- | --- | --- |
| $120,000.00 | $91,601.53 | 90% |

Quarterly Project Statistics:

| Total Project Expenses and Percentage This Quarter | Total Amount of Funds Expended This Quarter | Total Percentage of Time Used to Date |
| --- | --- | --- |
| 0 | $13,583 | 88% |

Project Description: Accelerated Bridge Construction (ABC) is recognized as an important method to design and rehabilitate highway structures. ABC uses both new technology and innovative project management techniques to reduce the impact of bridge construction projects on the public and to reduce bridge construction costs. In particular, ABC can lead to substantially lower user delay costs and significantly lower traffic control costs. AASHTO and FHWA have encouraged the use of ABC technologies as a mechanism for reducing traffic congestion, increasing work zone safety, and for providing longer-lasting and more durable bridges. Various DOTs have supported the use of ABC when there has been a perceived agency benefit. New technology and accelerated construction techniques can introduce risk and uncertainties into a project. Within this context, decision-makers need to assess whether elements of ABC are “achievable and effective for a specific bridge location”. While the potential advantages of ABC are recognized, transportation personnel do not have an established protocol to quantify the risks and economic benefit of using ABC over traditional construction for specific bridge replacement or rehabilitation projects. This research effort will develop a project-level tool for engineers and decision-makers to quantitatively assess the utility of using ABC. The development of decision-making tools to enable both economic evaluations and tradeoff analyses has been identified within the DOT strategic plan as a key area of need. Use of decision-making tools in early stages of planning is advocated as a mechanism for helping decision makers to assess alternatives with more confidence and for preventing investment in alternatives that are more costly. Data-driven decision making tools are also consistent with recommendations by the Government Accountability Office and the National Highway Research and Technology Partnership’s report, Highway Research and Technology: the Need for Greater Investment. Effective investment decisions are a critical component in the management and funding of improvements to U.S. surface transportation. Decision-making tools, in particular, have been identified as drivers for cost reductions, improved public service, and increased public confidence in the nation’s surface transportation.

Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.): This is the final report for this project. Requests were made to add a feature to the AHP software tool that would allow users to print the “completed” surveys. This feature was added and the team is ready to turn the software and updated software manual over to FHWA. Presentations by PI: A third AHP training session was held in Salem, OR on 8/16, 2011 for ODOT project managers and leaders. Presentations on the study were made at two conferences. The first conference was the “2011 Mid-Continent Transportation Research Symposium” held at Iowa State University in Ames, Iowa from 8/18/2011 – 8/19/2011. Samin Emami gave a presentation entitled, “ABC Tool and Economic Modeling Study.” The presentation was given in the Structures and Bridges session. Dr. Doolen gave a presentation on the same topic at the 2011 Western Bridge Engineers' Seminar,” that was held September 25 – 28, 2011 in Phoenix, AZ. Presentations by Project Manager: Two presentations were made at the FHWA ABC/PBES Workshop for Illinois DOT and Missouri DOT in July 20-21, 2011. One presentation was made at FHWA Ops’ Innovative Contracting and Accelerated Construction Techniques for Work Zone Safety and Mobility in Baltimore, MD on 9/20/2011.

Anticipated work next quarter: Two additional committed conference presentations have been scheduled. In addition the research team is prepared to make final edits to the final report based on TAC feedback, and to handover of the final software and manual and to provide any training need to support the transition of the software from the PIs to FHWA.

Significant Results: The Analytic Hierarchy Process Decision Making Tool has been validated and proven to be very useful as it provide a mechanism to calculate assessments of relative importance to a set of overall scores or weights in each of the pair-wise comparison between criteria. This tool enables project team or decision maker to capture the preferred alternative based on the controlling criteria and compute utility value for each criterion.

Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems). None

Potential Implementation: ODOT has developed a pilot study to test the tool for other project decision making such as project alternate selection, and contracting method selection. ODOT is already used the AHP Decision Tool for several projects and found this tool to be of great value. Other states are beginning to hear about this tool through the FHWA and FIU Webinars and other bridge conferences. Have been getting inquiries about the AHP Tool from consultants and other state DOTs like WI, MN, and CA.