**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

**Quarterly Report**

**January - March 2014**

**Participating Agencies: CA, ID, IL, LA, NC, KS, OH, OK, OR, MS, PA, MO, NV, WA, WV, and WI.**

**Total Funding Committed: $1.135,000**

**Total Funding spent as of 9/30/13: $236,500**

**Activities accomplished during Reporting Period:**

* Posted SPF Decision and Development Guides to FHWA Office of Safety web site.
* Completed SPF Clearinghouse Concept of Operations
* Conducted conference call with pooled-fund State representatives to discuss priorities for new projects on February 13, 2014

**Activities planned for next quarter**:

* Conduct small group conference calls on: Survey of HSM Implementation, and Safety Performance Function Calibration and Development
* Contact NCHRP 17-50 Panel Chair and NCHRP staff person to discuss pooled-fund State representatives’ participation in future HSM Lead State Peer Exchanges.
* Draft Statement of Work for project entitled “Scale and scope of HSM applications,” solicit review comments from pooled-fund State representatives, finalize Statement of Work, and initiate contracting process to secure a contractor to perform the work.