**Quarterly Progress Report for July 2018 to September 2018:**

**Transportation Performance Management Pooled Fund Project**

**Accomplishments:**

* Continued to maintain the TPM Web Portal
  + see attached quarterly report from Spy Pond Partners
* Continued to work on individual state task orders for Task 4 that focuses on providing access to web-based tool to calculate the PM3 measures.
  + Support Hours: Of the 40 hours of support offered per each paying state/agency, we provided 121 person-hours of support during this reporting period. This doesn't include basic O&M, bug fixes, or account creation/management. It's purely technical support, answering questions, etc.
  + There were 229 new user accounts created from participating agencies.
  + Oklahoma joined the PFS during this time, and their agency was officially activated.
  + Specific support ticket numbers, details, etc. can be provided upon request. There are currently 531 agencies with access to the PFS tools. A handful of these agencies are getting the PFS tools through pre-existing contracts. This count also includes the member agencies, their MPOs, universities, and consultants supporting the agencies.
* Identified the TPM Web Portal as the home for the NCHRP 20-118 (Benchmarking) project. This will be expanded to include all 17 of the national-level performance measures.
* Continued to prepare and award TPM Knowledge Development contract
  + $250,000 to be competitively awarded
  + This will focus on in-person training, workshops and peer exchanges.

**Anticipated Work:**

* Continue to work on identifying new members.
* Continue to work on TPM Web Portal
* Complete an RFP for the TPM Knowledge Development work focused on PM3 measures.
* Work with contractors to get additional work assigned for updating Benchmark project and provide overall project management support.

**Problems and Issues:**

* None.