**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

<https://www.pooledfund.org/Details/Study/484>

**Quarterly Report**

**July – September 2019**

**Participating Agencies:** CA, CT, ID, IL, KS, LA, MI, MS, MO, NV, NJ, NC, OH, OK, OR, PA, TX, UT, WA, WV, and WI

**Total Funds Committed:** $1,555,000

**Total Funds Transferred to FHWA:** $1,437,093

**Total Funds Obligated:** $ 888,466

**Transferred Unobligated Funds:** $ 548,627

**Activities Accomplished During Reporting Period (July 1 – September 30, 2019):**

* During this reporting period, a meeting was not held with the TPF-5(255) State Representatives (next meeting scheduled for Oct 15). Seven project proposals obtained during the May 29 meeting were fleshed out via discussions with the representatives that had submitted them. The seven project ideas were disseminated to State representatives on September 15, in anticipation of state prioritization meeting to be held October 15.
* Completed projects:
  + - No projects completed during this quarter.
* Updates on ongoing projects:
  + “Safety Analysis Needs Assessment for PBPD and TSMO” project:
    - A revised 3nd draft was shared with the states during the meeting, with comments compiled and shared with the contractor on June 14. Revisions are currently being made, and final draft document is anticipated by October 2019.

**Activities Planned for Next Quarter (Oct 1 – December 31, 2019)**:

* Hold virtual quarterly business meeting of State representatives to vote on potential future projects (anticipated October 15)
* “Safety Analysis Needs Assessment for PBPD and TSMO” final report and presentation materials (anticipated by November 30)