2nd Quarterly Report – Winter 2021

FHWA Pooled Fund Number: TPF-5(384)

**Non-Traditional Methods to Obtain**

**Annual Average Daily Traffic (AADT) Evaluation and Analysis**

Work Accomplished:

National Renewable Energy Labs (NREL) work on validation various data sources

 Most sources not usable so far but work on ITS sites continues

Cambridge Systematics/Texas Trans. Institute (TTI) refined results briefed to FHWA

TAC briefing by StreetLight Data revised findings tuned to improved local AADT values

NREL and TTI received final data batch from StreetLight Data including new AADT

values and additional revised site list from both TTI and NREL

TTI and NREL agreed to the overall metrics to use in their respective reports and how to

show the findings to there were comparable results to detail for each final report.

Work to be completed:

Draft final reports and make all reports 508 compliant

Start work on follow on statistical analysis contract thru FHWA IDIQ process

Continue TAC briefings

Report submitted by:

FHWA

Office of Highway Policy Information

Travel Monitoring and Surveys Section

Steven Jessberger

steven.jessberger@dot.gov

202-366-5052