**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Date: \_\_\_\_\_\_\_10/21/2021\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Lead Agency (FHWA or State DOT): \_\_\_\_\_\_\_\_FHWA\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #****NEW#: TPF-5(322) (Started 7/1/15)**OLD#: TPF – 5(029) (retired) | **Transportation Pooled Fund Program - Report Period:** Quarter 1 (January 1 – March 31) Quarter 2 (April 1 – June 30) X Quarter 3 (July 1 – September 30) Quarter 4 (October 1 – December 31) |
| **Project Title:****High Occupancy Vehicle (HOV)/Managed Use Lane (MUL)** |
| **Name of Project Manager(s):****Greg Jones** | **Phone Number:****404-895-6220** | **E-Mail:**GregM.Jones@dot.gov |
| **Lead Agency Project ID:** | **Other Project ID (i.e., contract #):** | **Project Start Date:** |
| **Original Project End Date:** | **Current Project End Date:****N/A** | **Number of Extensions:** |

Project schedule status:

X On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** | **Funds Obligated this year** |  |
| The current total budget for new projects is $538,713. $337,000 of that total is from funds recently transferredfrom the previous project accounting string. There is $171,000 more that could potentially be transferredinto the current account. $ 200,000 has been reserved for the TransportationDemand Management Project, leaving $338,713, plus any new contributions available for new projects. | $152,420 for the Managed Lane Compliance project.  |  |

|  |
| --- |
| ***Quarterly*** Project Stat**Project Description**:The pool fund effort was set up to combine multiple state resources to fund research in operational aspects of HOV andManaged Use Lane projects. The group sets priorities for the research budgets and FHWA contracts to have the research performed.**NOTE: The Project # was changed effective 7/1/15 from TFP-5(029) to TPF – 5(322). Funds under the old project** **Number will be closed out and all new contributions must go into the new project number. Contributions sent to the old project number will be returned.**Refund amounts for each active State are:Transfer complete ($337k Total): GA - $130 K, MN - $119 K, WA - $88 KOutstanding ($171k Total): CA - $75 K, FL - $22 K, NY - $51 K, VA - $23 K |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**Transfer of Funds* Funds were returned to the States from the old project number. Transfer of these funds to the new project number have begun to occur.

Managed Lane Compliance Scope of Work* The Managed Lane Compliance research project was advertised and awarded to Leidos.

Transportation Demand Management Scope of Work* The Transportation Demand Management for Managed Lanes SOW is in the final drafting stages.

Ongoing Research* The Public Information for Managed Lanes and Emerging Technologies for Managed Lanes research projects have been completed to final draft stage and await final approval for posting on the FHWA website.

Annual Meeting* The 2021 annual meeting was scheduled to take place across October 7th and 8th.
 |
| **Anticipated work next quarter**:The 2021 Annual Meeting will take place across October 7th and 8thThe SOW drafting process will begin for any projects selected during the annual meeting.The USDOT Volpe Center will begin storing previous report documents on the FHWA pooled fund website.The USDOT Volpe Center will finalize the TDM SOW, and the project will go into the contracting process. |

|  |
| --- |
| **Significant Results:**There have been twenty-eight (28) research efforts funded by this group that have helped advance the use of HOV and MUL projects throughout this country.There is currently one (1) additional project preparing to be let to contract. Additional projects will be initiated once project funds are replenished. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).**The current budget for new projects is now up to $538,713 |

|  |
| --- |
| **Potential Implementation:** The pooled fund identified a prioritized list of research projects last year and has begun one new research project. One other project is advancing to be let to contract. A new list of prioritized projects will be compiled during the Annual Meeting on October 7th, 2021.  |