HSM Implementation Pooled Fund Study

TPF-5(255)

https://www.pooledfund.org/Details/Study/484

Quarterly Report

July – September 2021

Participating Agencies: CA, CT, ID, IL, KS, KY, LA, MI, MS, MO, NV, NJ, NC, OH, OK, OR, PA, TX, UT, WA, WV, and WI

Total Funds Committed: 			$1,555,000

Total Funds Transferred to FHWA: 	$1,478,664

Total Funds Obligated: 			$   950,261

Transferred Unobligated Funds: 		$   528,403

Activities Accomplished During Reporting Period (July 1 – September 30, 2021):

- Votes were tallied from member states on three project proposals and the initiation of a new pooled fund study

- Development of a statement of work for the three project proposals was initiated

- Updates on ongoing projects:

  - HSM Case Studies

    - The contractor (VHB) has been developing case studies.  The following case studies were completed and posted to FHWA’s website during this reporting period: Wisconsin (intersection screening and project development) and Michigan (interchange alternatives analysis). Additional case studies featuring Texas, Alabama, Minnesota, Massachusetts, the District of Columbia, Florida are under development.

  - Development of Data Dictionary

    - A meeting to learn about a NHTSA-funded effort to link MIRE and MMUCC data, so the need for this data dictionary needs to be discussed.

Activities Planned for Next Quarter (October 1 – December 31, 2021):

- Work will continue on developing HSM Case Studies highlighting projects in Texas, Alabama, Minnesota, Massachusetts, the District of Columbia, Florida , Vermont, Arizona, and others to be determined.

- The need for a Data Dictionary will be discussed with the representatives who submitted the original concept.

- A statement of work for the three proposed projects will be developed to prepare for a request for proposals

- FHWA will begin work to initiate a new HSM2 Implementation Pooled Fund Study