**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): \_FHWA\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***(i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX)**TPF-5(461)* | **Transportation Pooled Fund Program - Report Period:**□Quarter 1 (January 1 – March 31) 2022🗹Quarter 2 (April 1 – June 30) 2022□Quarter 3 (July 1 – September 30) 2022□Quarter 4 (October 1 – December 31) 2022 |
| **Project Title:**Soil and Erosion Testing Services for Bridge Scour Evaluations |
| **Name of Project Manager(s):***Kornel Kerenyi* | **Phone Number:***(202) 493-3142* | **E-Mail***kornel.kerenyi@dot.gov* |
| **Lead Agency Project ID:** | **Other Project ID (i.e., contract #):** | **Project Start Date:**  |
| **Original Project End Date:** | **Current Project End Date:** | **Number of Extensions:** |

Project schedule status:

🗹 On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
|   |   |   |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
|   |   |   |

|  |  |  |
| --- | --- | --- |
| **Project Description**:

|  |
| --- |
| **Objectives:**The objective of these pooled funds is to provide and/or support soil and erosion testing services for bridge projects over water crossings managed or coordinated by State DOTs, to provide technical assistance to design, fabricate, and install erosion testing devices to support and seek to broaden the use of erosion testing devices among State Department of Transportations, and to compile and analyze the collected soil and erosion testing data in a broader research effort to more accurately estimate reliable scour design depths given the soil conditions and hydraulic load during a given storm event. |
| **Scope of Work:**Task 1: Soil Erosion Test in the Turner Fairbank Highway Research Center (TFHRC) Hydraulics and/or Geotechnical Lab for various bridge projects: The Hydraulics and Geotechnical Lab staff will conduct soil and erosion tests utilizing the Ex-situ Scour Testing Device (ESTD) and/or Erosion Function Apparatus (EFA) on soil samples shipped to the Laboratories for bridge projects managed or coordinated by State DOTs.Task 2: Soil Erosion Test in the field for various bridge projects: The Hydraulics Lab staff will conduct soil erosion tests in the field using the In-Situ Scour Testing Device (ISTD) or Portable Scour Testing Device (PSTD) and collect samples for ESTD and/or EFA tests in the TFHRC Hydraulics Laboratory for projects managed or coordinated by State DOTs.Task 3: Laboratory and In-situ Soil Testing: The TFHRC Geotechnical Lab staff will conduct index testing (e.g. particle-size distribution, unit weight, moisture content, Atterberg limits, etc.) and other, more specialized laboratory soil tests (e.g. undrained shear strength, consolidation, etc.) in the TFHRC Geotechnical Laboratory to determine key soil parameters that may impact erosional resistance. Geotechnical Lab staff will coordinate Cone Penetration Testing at the site with the State DOTs.Task 4: Fabrication of an Erosion Testing Device: The TFHRC Hydraulics Lab staff will design and fabricate an Erosion Testing Device (e.g. ISTD or PSTD) to conduct soil erosion tests for projects managed or coordinated by State DOTs.Task 5: Soil Erosion Tests Support. TFHRC Hydraulics Lab staff will provide technical assistance for conducting and analyzing soil erosion tests in the field or in a Laboratory for projects managed or coordinated by State DOTs.Task 6: Laboratory and In-situ Soil Testing Support. TFHRC Geotechnical lab staff will provide technical assistance for conducting and analyzing ex- and in-situ soil testing for projects managed or coordinated by State DOTs. |

 |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):*** Submitted a paper about the MDOT TPF study to the International Journal of Geoengineering Case Histories
* Prepared a paper about the TPF study for Geo-Congress 2023
* Provided MDOT with the updated results about the I-95 Bridge replacement study
* Delivered the updated draft report of the Lafayette Street Bridge replacement study to MDOT
* Compiled the Lafayette Street Bridge replacement study result for an FHWA report
* Presented two updates to NCDOT about the I-95 Bridge replacement study
* Hosted a hydraulics lab tour for Mr. Matthew Lauffer, NCDOT State Hydraulics Design Engineer
* Coordinated with MSDOT for possible study for bridges on US 49 across the Big Black River near Bentonia, MS
 |
| **Anticipated work next Quarter**:* Continue work on the FHWA report about the Lafayette Street Bridge replacement study
* Collect river bathymetry and conduct CFD simulation for the PennDOT project
* Conduct more Shelby tube erosion tests for NCDOT I-95 Bridge replacement project
* Complete and deliver the draft I-95 Bridge replacement study report to NCDOT
* Present the TPF study status on 2022 NHEC in Atlanta
* Update the CFD simulation and probabilistic scour analysis for the San Pedro River Bridge project (AZDOT)
* Discuss with MSDOT and start the NextScour study for bridges on US 49 across the Big Black River
 |
| **Significant Results:** |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems).**None to report. |