HSM Implementation Pooled Fund Study

TPF-5(255)

https://www.pooledfund.org/Details/Study/484

Quarterly Report

April – June 2022

Participating Agencies: CA, CT, ID, IL, KS, KY, LA, MI, MS, MO, NV, NJ, NC, OH, OK, OR, PA, TX, UT, WA, WV, and WI

Total Funds Committed: 			$1,555,000

Total Funds Transferred to FHWA: 	$1,508,558

Total Funds Obligated: 			$ 1,197696

Transferred Unobligated Funds: 		$   310,862

Activities Accomplished During Reporting Period (April 1 – June 30, 2022):

- A kick off meeting for the Advancing Applications of DDSA task order which included three primary tasks – 1) use of multiple analysis methods in alternatives analysis, 2) implementation approaches for NCHRP 17-62 (Improved prediction Models for Crash Types and Severities), and 3) communications guide for explaining safety analysis to non-safety professionals was held with the contractor (VHB) on April 26.  Draft outlines for Tasks 2 and 3 were created and updated based on two rounds of review and comment.  Work on all three tasks is progressing.

- The contractor (VHB) on the Data and Analysis Case Studies project has been completed three case studies(District of Columbia, Arizona, and Florida) which will be posted to the FHWA RSDP case studies website soon.  California and Vermont have been developed and are under review.  Work on a second Florida case study highlighting MIRE efforts is also under development.

- On April 22, FHWA posted a new transportation pooled fund solicitation to create a Highway Safety Manual Second Edition (HSM2) Implementation pooled fund, anticipated to begin in 2023.  The Office of Safety also received a 100% SP&R waiver on May 16.

Activities Planned for Next Quarter (July 1 – September 30, 2022):

- Work will continue on developing HSM Case Studies highlighting projects in California and Connecticut.

- Work will continue on the three main tasks on Advancing Applications of DDSA project.

- FHWA hopes to meet or exceed the funding commitment necessary to establish the HSM2 Implementation Pooled Fund (to begin in FY 2023).