**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

<https://www.pooledfund.org/Details/Study/484>

**Quarterly Report**

**April – June 2022**

**Participating Agencies:** CA, CT, ID, IL, KS, KY, LA, MI, MS, MO, NV, NJ, NC, OH, OK, OR, PA, TX, UT, WA, WV, and WI

**Total Funds Committed:** $1,555,000

**Total Funds Transferred to FHWA:** $1,508,558

**Total Funds Obligated:** $ 1,197696

**Transferred Unobligated Funds:** $ 310,862

**Activities Accomplished During Reporting Period (April 1 – June 30, 2022):**

* A kick off meeting for the Advancing Applications of DDSA task order which included three primary tasks – 1) use of multiple analysis methods in alternatives analysis, 2) implementation approaches for NCHRP 17-62 (Improved prediction Models for Crash Types and Severities), and 3) communications guide for explaining safety analysis to non-safety professionals was held with the contractor (VHB) on April 26. Draft outlines for Tasks 2 and 3 were created and updated based on two rounds of review and comment. Work on all three tasks is progressing.
* The contractor (VHB) on the Data and Analysis Case Studies project has been completed three case studies(District of Columbia, Arizona, and Florida) which will be posted to the [FHWA RSDP case studies website](https://safety.fhwa.dot.gov/rsdp/safety_casestudies.aspx) soon. California and Vermont have been developed and are under review. Work on a second Florida case study highlighting MIRE efforts is also under development.
* On April 22, FHWA posted a new transportation pooled fund solicitation to create a Highway Safety Manual Second Edition (HSM2) Implementation pooled fund, anticipated to begin in 2023. The Office of Safety also received a 100% SP&R waiver on May 16.

**Activities Planned for Next Quarter (July 1 – September 30, 2022)**:

* Work will continue on developing HSM Case Studies highlighting projects in California and Connecticut.
* Work will continue on the three main tasks on Advancing Applications of DDSA project.
* FHWA hopes to meet or exceed the funding commitment necessary to establish the HSM2 Implementation Pooled Fund (to begin in FY 2023).