**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

**Lead Agency: Utah Department of Transportation**

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #****TPF-5(476)**  | **Transportation Pooled Fund Program - Report Period:**\_ Quarter 1 (January 1 – March 31, 2022)**X Quarter 2 (April 1 – June 30, 2022)**\_ Quarter 3 (July 1 – September 30, 2022)\_ Quarter 4 (October 1 – December 31, 2022) |
| **Project Title:**Western Alliance for Quality Transportation Construction (WAQTC) 2021-2025 |
| **Name of Project Manager(s):**Scott Nussbaum | **Phone Number:** 801-726-9065 | **E-Mail** snussbaum@utah.gov |
| **Lead Agency Project ID:**FINET 42102, PIN 19538 | **Other Project ID (i.e., contract #):** 1st UDOT Contract No. 22-9061 | **Project Start Date:** April 1, 2021 (pooled fund) April 28, 2022 (1st contract) |
| **Original Project End Date:**September 30, 2025 (pooled fund) | **Current Project End Date:**April 30, 2023 (1st contract SOW)September 30, 2025 (pooled fund) | **Number of Extensions:** 0 |

Project schedule status:

**X** On schedule \_ On revised schedule \_ Ahead of schedule \_ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| Total commitments = $372,000.00Current obligated funds = $180,000.001st contract amount = $111,260.87Fund balance not on contract = $68,739.13 | $3,502.51 (from 1st contract)$0.00 (contract management) | Goals are ongoing, no end date |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| 3% (1st contract) | $3,502.51 (1st contract) | 27% (project) |

|  |
| --- |
| **Project Description**:WAQTC is focused in three main areas: Standardizing test methods (WAQTC, AASHTO, and ASTM), accreditation of the Transportation Technician Qualification Program (TTQP), and working together on national programs of significance including research, training, and technology deployment.The WAQTC Mission Statement is to: “Provide leadership in the pursuit of continuously improving quality in transportation construction.” An Executive Board consisting of at least one representative of each member agency governs the WAQTC. Through our partnership, we will: • promote an atmosphere of trust, cooperation, and communication between government agencies and the private sector • respond in a unified and consistent manner to identified quality improvement needs and new technologies that impact the products that we provide • provide a forum to promote uniform test standards • provide highly skilled, knowledgeable materials sampling and testing technicians • provide reciprocity for Qualified testing technicians among accredited Agencies TPF-5(476) funds the continued development and refinement of the TTQP, including: • Maintaining and revising the six existing WAQTC TTQP training and certification courses in coordination with member state agencies; • Distributing training materials, including training manuals, PowerPoint presentations, and written and practical exams, to member states; • Maintaining the WAQTC website; and • Developing and presenting proposed revisions and new standards to the AASHTO Subcommittee on Materials. ***IMPORTANT UPDATE:******UDOT is transitioning the WAQTC pooled fund from TPF-5(349) to this new study number TPF-5(476) in 2021 and 2022. As such, partner agencies are requested to zero out their 2021 funding commitment on TPF-5(349) and instead place the 2021 funding commitment (and following years' commitments) on the new TPF-5(476).******We also kindly request that partner agencies begin transferring their annual funding commitments to UDOT in 2021 and 2022 for the new TPF-5(476).*** |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**We contracted with Kryterion for our first implementation of online written testing.A private YouTube Channel was established and content gathering is underway.AASHTO Specifications for included procedures were reviewed and evaluated. Changes were proposed and assigned for action in AASHTO COMP.Field Operating Procedures for those test procedures were reviewed and evaluated. Changes were proposed and approved. |
| **Anticipated work next quarter**:* Summer QAC Meeting to review WAQTC Training Materials
* Executive Board Meeting to review Field Operation Procedures
* Presence and Contribution at AASHTO COMP to work with AASHTO for changes in specifications.
* Review all WAQTC FOP’s for compliance with AASHTO standards and necessary adjustments and recommended enhancements.
* Implementation of online testing in testing centers through Kryterion.
 |

|  |
| --- |
| **Significant Results:**We contracted with Kryterion for our first implementation of online written testing.A private YouTube Channel was established and content gathering is underway.Field Operating Procedures for those test procedures were reviewed and evaluated. Changes were proposed and approved. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).**Unspent non-federal funds are being transferred from TPF-5(349) to TPF-5(476) for the continued work of the WAQTC in this project. |

|  |
| --- |
| **Potential Implementation:**Revisions to AASHTO Standards will occur through the AASHTO COMP subcommittees and standards processes. Revisions to WAQTC materials will be made and published in the Fall of 2022. |