QUARTERLY PROGRESS REPORT

October through December 2022

DELIVERING TECHNICAL ASSISTANCE TO FEDERAL, STATE, AND LOCAL HIGHWAY AGENCIES FOR EFFECTIVE ADOPTION OF BIG DATA AND BIG DATA ANALYTICS BASED HIGHWAY TRAFFIC PARAMETERS

FHWA Pooled Fund Study # TPF-5(384)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Work plan finalized

- Literature review and results provided

- Technical assistance method for deployment finalized

WORK PLANNED FOR NEXT QUARTER

- Work on next phase of PF

  - Updates for task 3 report

  - Technical assistance for agencies

  - TAC Exchange sessions – 2 to be planned

SIGNIFICANT ISSUES

- None