QUARTERLY PROGRESS REPORT

January through March 2023

DELIVERING TECHNICAL ASSISTANCE TO FEDERAL, STATE, AND LOCAL HIGHWAY AGENCIES FOR EFFECTIVE ADOPTION OF BIG DATA AND BIG DATA ANALYTICS BASED HIGHWAY TRAFFIC PARAMETERS

FHWA Pooled Fund Study # TPF-5(384)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Location selected and confirmed for the 2 regional TAC meetings:

  - Denver, CO at state DOT building on August 24th

  - Columbus, OH at Battelle Memorial Institute on Sept. 13th

- Invite to all TAC members sent and confirmation on location to attend being done now

- Further review of the literature review and how to revise the Task 3 guidance report

- Guidance on travel provided for TAC members to one of two regional TAC meetings

- Technical assistance meeting with the Montana DOT, not other agencies have requested assistance (real work will start on this around June 2023 once MT DOT give us the go ahead)

WORK PLANNED FOR NEXT QUARTER

- Work on next phase of PF

  - Updates for task 3 report

  - Technical assistance for agencies

  - TAC Exchange sessions one day training details determined

SIGNIFICANT ISSUES

- None