QUARTERLY PROGRESS REPORT

April through June 2023

DELIVERING TECHNICAL ASSISTANCE TO FEDERAL, STATE, AND LOCAL HIGHWAY AGENCIES FOR EFFECTIVE ADOPTION OF BIG DATA AND BIG DATA ANALYTICS BASED HIGHWAY TRAFFIC PARAMETERS

FHWA Pooled Fund Study # TPF-5(384)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Meeting with the MT DOT, delay getting the data until the end of June

- Agenda set for TAC meetings

- Updated guidance document received by FHWA

- Updated guidance document reviewed by FHWA

- Revisions completed Battelle on updated guidance document

- Travel plans announced to TAC members and federal staff

WORK PLANNED FOR NEXT QUARTER

- Work on next phase of PF

  - Updates for task 3 report

  - Technical assistance for agencies – MT and others as received

  - TAC Technical Exchange Sessions – Denver and Columbus

SIGNIFICANT ISSUES

- None