**QUARTERLY PROGRESS REPORT**

**October through December 2023**

**Independent Evaluation of Non-Traditional Methods to Obtain Annual Average Daily Traffic**

FHWA Pooled Fund Study # TPF-5(384)

Submitted by:

FHWA

**WORK CONDUCTED THIS QUARTER**

* Updates for task 3 report received by TAC members
* Technical assistance for agencies – MT ongoing (initial results obtained) and others as received
* TAC Technical Exchange Sessions – Denver and Columbus

**WORK PLANNED FOR NEXT QUARTER**

* Update guidance document with Tac and FHWA comments and in person meeting findings.
* Review Battelle findings from MT study for the needed updates for the guidance.
* Finish task 3 report on guidance document.

**SIGNIFICANT ISSUES**

* None