QUARTERLY PROGRESS REPORT

October through December 2023

DELIVERING TECHNICAL ASSISTANCE TO FEDERAL, STATE, AND LOCAL HIGHWAY AGENCIES FOR EFFECTIVE ADOPTION OF BIG DATA AND BIG DATA ANALYTICS BASED HIGHWAY TRAFFIC PARAMETERS

FHWA Pooled Fund Study # TPF-5(384)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Update guidance document with TAC and FHWA comments and in person meeting findings.

- Review Battelle findings from MT study for the needed updates for the guidance.

- Battelle finished MT DOT study of SLD and provided a briefing to the MT DOT and FHWA.

- Finish task 3 report on guidance document.

WORK PLANNED FOR NEXT QUARTER

- Work on next phase of PF

  - Updates for task 3 report by Battelle, final formatting and 508 compliance work by Battelle.

  - Technical assistance for agencies – NH DOT is considering assistance with AADT for MIRE.

  - Planning for information to be provided at 2024 NaTMEC.

SIGNIFICANT ISSUES

- None