**QUARTERLY PROGRESS REPORT**

**October through December 2023**

**DELIVERING TECHNICAL ASSISTANCE TO FEDERAL, STATE, AND LOCAL HIGHWAY AGENCIES FOR EFFECTIVE ADOPTION OF BIG DATA AND BIG DATA ANALYTICS BASED HIGHWAY TRAFFIC PARAMETERS**

FHWA Pooled Fund Study # TPF-5(384)

Submitted by:

FHWA

**WORK CONDUCTED THIS QUARTER**

* Update guidance document with TAC and FHWA comments and in person meeting findings.
* Review Battelle findings from MT study for the needed updates for the guidance.
* Battelle finished MT DOT study of SLD and provided a briefing to the MT DOT and FHWA.
* Finish task 3 report on guidance document.

**WORK PLANNED FOR NEXT QUARTER**

* Work on next phase of PF
	+ Updates for task 3 report by Battelle, final formatting and 508 compliance work by Battelle.
	+ Technical assistance for agencies – NH DOT is considering assistance with AADT for MIRE.
	+ Planning for information to be provided at 2024 NaTMEC.

**SIGNIFICANT ISSUES**

* None