TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

Lead Agency (FHWA or State DOT):  Colorado Department of Transportation (CDOT)

INSTRUCTIONS:

Lead Agency contacts should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # TPF-5(380) |  | Transportation Pooled Fund Program - Report Period: □Quarter 1 (January 1 – March 31) □Quarter 2 (April 1 – June 30) Quarter 3 (July 1 – September 30) □Quarter 4 (October 1 – December 31) |  |
| --- | --- | --- | --- |
| TPF Study Number and Title: TPF 5(380) – Autonomous Maintenance Technology |  |  |  |
| Lead Agency Contact: David Reeves | Lead Agency Phone Number: 303-757-9518 |  | Lead Agency E-Mail: David.reeves@state.co.us |
| Lead Agency Project ID: 5(380) | Other Project ID (i.e., contract #): |  | Project Start Date: 3/20/2018 |
| Original Project Start Date: 3/20/2018 | Original Project End Date: 3/20/2023 |  | If Extension has been requested, updated project End Date: 3/20/2025 |

Project schedule status:

□ On schedule	On revised schedule		□ Ahead of schedule		□ Behind schedule

Overall Project Statistics:

| Total Project Budget | Total Funds Expended This Quarter | Percentage of Work Completed to Date |
| --- | --- | --- |
| $452,937 | n/a | 60% |

### Current Projects:

| ID | PROJECT NAME | PI/VENDOR | Champion | Status |
| --- | --- | --- | --- | --- |
| 5380-18-01 | Autonomous Maintenance Technology Pool Fund Management add on | Erika Miller - CSU | n/a | ACTIVE |
| 5380-19-03 | Development of ATMA/AIPV Deployment Guidelines Considering Traffic and Safety Impacts | Xianbiao (XB) Hu - PennState | Ashley Nylen | ACTIVE |
| 5380-20-06 | ATMA Documentation | Xianbiao (XB) Hu - PennState | Ashley Nylen | CONTRACTS |
| 5380-21-07 | ATMA Incident Form Workshop | All Clear | Tyler Weldon | Complete |
| 5380-21-08 | ATMA Cost-Benefits - Planning and Investing with informed Cost Benefit under Various Environments | Husain Aziz (PI) Kansas State | Sally Mayer (KDOT) | CONTRACTS |
| 5380-22-09 | Literature Review Synthesizing the current and Potential ATMA Applications | Erika Miller - CSU | Jim Fox | COMPLETE |
| 5380-22-10 | Impact Performance of AIPV with TMA | Roger Bligh - Texas A&M | Larry Schwartz (CalTrans) Jim Fox (CDOT) | CONTRACTS |

Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.): Amended TPF 5(380) Pooled Fund Mission Statement to form a Pooled Fund Steering Committee Finalized Tool Kit 2023 Annual Peer Review Begin transfer to Indiana DOT as lead state

Anticipated work next quarter: In the 1st quarter of 2024, the team plans to accomplish the following: Continued monthly meetings Quarterly report and project status Maintaining and updating outwardly facing website Continued work on all projects and contract projects Organizing Annual Autonomous Maintenance Technology (AMT) Peer Exchange

Significant Results:

Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems).

Potential Implementation: