**QUARTERLY PROGRESS REPORT**

**April through June 2024**

**Improving Traffic Detection Through New Innovative i-LST Technology Demonstration Pilot**

FHWA Pooled Fund Study # TPF-5(520)

Submitted by:

FHWA

**WORK CONDUCTED THIS QUARTER**

* SOW and contract package completed – sent to contracts office
* Agenda set for TAC meeting – update provided in May to all TAC members
* 7 agency contributions missing, let all TAC members know of this issue
* AMR funding ready to go
* FMCSA funding done
* Remote TAC update meeting held

**WORK PLANNED FOR NEXT QUARTER**

* Contract out for bid
* Contractor selection
* TAC member and contractor initial meeting - remotely
* Conduct briefings for agencies
* All TAC member funding received
* Select corridors to study
* Write MOU draft for use for i-LST locations to be part of the study

**SIGNIFICANT ISSUES**

* TAC members funds needed from all PF members