**QUARTERLY PROGRESS REPORT**

**July through September 2024**

**Improving Traffic Detection Through New Innovative i-LST Technology Demonstration Pilot**

FHWA Pooled Fund Study # TPF-5(520)

Submitted by:

FHWA

**WORK CONDUCTED THIS QUARTER**

* Contract package reviews completed
* Contract award made to Guidehouse who has 3 sub-contractors listed: SRF Consulting, Applied research Associates (ARA) and CLR Analytics
* Agenda planned for kick off TAC meeting to be held in the next quarter
* Contributions missing or partially missing from numerous agencies, all TAC members know of this issue
* AMR funding ready to go
* FMCSA funding ready to go
* Initial Guidehouse team with FHWA meeting held

**WORK PLANNED FOR NEXT QUARTER**

* TAC member and contractor initial kick-off meeting - remotely
* Conduct briefings for agencies
* All TAC member funding received
* Select corridors to study
* Write MOU draft for use for i-LST locations to be part of the study

**SIGNIFICANT ISSUES**

* TAC members funds needed from all PF members