QUARTERLY PROGRESS REPORT

July through September 2024

Improving Traffic Detection Through New Innovative i-LST Technology Demonstration Pilot

FHWA Pooled Fund Study # TPF-5(520)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Contract package reviews completed

- Contract award made to Guidehouse who has 3 sub-contractors listed: SRF Consulting, Applied research Associates (ARA) and CLR Analytics

- Agenda planned for kick off TAC meeting to be held in the next quarter

- Contributions missing or partially missing from numerous agencies, all TAC members know of this issue

- AMR funding ready to go

- FMCSA funding ready to go

- Initial Guidehouse team with FHWA meeting held

WORK PLANNED FOR NEXT QUARTER

- TAC member and contractor initial kick-off meeting - remotely

- Conduct briefings for agencies

- All TAC member funding received

- Select corridors to study

- Write MOU draft for use for i-LST locations to be part of the study

SIGNIFICANT ISSUES

- TAC members funds needed from all PF members