QUARTERLY PROGRESS REPORT

July through September 2024

DELIVERING TECHNICAL ASSISTANCE TO FEDERAL, STATE, AND LOCAL HIGHWAY AGENCIES FOR EFFECTIVE ADOPTION OF BIG DATA AND BIG DATA ANALYTICS BASED HIGHWAY TRAFFIC PARAMETERS

FHWA Pooled Fund Study # TPF-5(384)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Final approval by FHWA Public Affairs received.

- FHWA submitted final task 3 report for FHWA website posting.

- Planning for analysis with Iowa DOT.

- Analysis with NH completed along with DOT briefing of the results.

WORK PLANNED FOR NEXT QUARTER

- Web posting of final task 3 report for public use which will include portable data tolerances.

- Technical assistance for agencies – IA DOT follow-up analysis ongoing.

- Analysis of data with future results of 500 and under roadways.

- I-95 corridor coalition may have FHWA present on the analysis results and future use of data for FHWA reporting of AADT values from non-traditional data sources.

SIGNIFICANT ISSUES

- None