**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Date: \_\_\_\_\_\_\_10/29/2024\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Lead Agency (FHWA or State DOT): \_\_\_\_\_\_\_\_FHWA\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #****NEW#: TPF-5(322) (Started 7/1/15)**OLD#: TPF – 5(029) (retired) | **Transportation Pooled Fund Program - Report Period:** Quarter 1 (January 1 – March 31) Quarter 2 (April 1 – June 30) **X**Quarter 3 (July 1 – September 30) Quarter 4 (October 1 – December 31) |
| **Project Title: High Occupancy Vehicle (HOV)/Managed Use Lane (MUL)** |
| **Name of Project Manager(s):****Greg Jones** | **Phone Number:****404-895-6220** | **E-Mail:**GregM.Jones@dot.gov |
| **Lead Agency Project ID:** | **Other Project ID (i.e., contract #):** | **Project Start Date:** |
| **Original Project End Date:** | **Current Project End Date:****N/A** | **Number of Extensions:** |

Project schedule status:

X On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |
| --- | --- |
|  **Total Project Budget** | **Funds Obligated this year** |
| The current total budget for new projects is $413,377.26  | $182,000 was used to award the task order for *Understanding Managed Lanes Facilities Attractiveness and**Consumer Choice project*. $133,058 was used to award the task order for the *Use of Data* *to Inform Managed Lanes Operational Decisions* project.  |

|  |
| --- |
| ***Quarterly*** Project Stat**Project Description**:The pool fund effort was set up to combine multiple state resources to fund research in operational aspects of HOV andManaged Use Lane projects. The group sets priorities for the research budgets and FHWA contracts to have the research performed.**NOTE: The Project # was changed effective 7/1/15 from TFP-5(029) to TPF – 5(322). A new project number will be allocated in November. All new contributions should be held until the new project number is announced, and then sent to the new number.**  |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**Quarterly Meeting * The Quarterly meeting took place virtually on August 20th. The meeting featured presentations of automated

enforcement by Colorado DOT and Blissway. Ongoing Research* The *Managed Lane Compliance* research project work continued. Leidos delivered a draft synthesis report.

Waiting on HOP editorial review.* The *Managed Lanes Facilities Attractiveness and Consumer Choice* project work continued and Batelle

has developed a draft final report.* The *Use of Data to Inform Managed Lane Operational Decisions* project work continued and is on schedule

for a September completion data, with 508 compliance work to follow.  |
| **Anticipated work next quarter**:The next quarterly meeting will take place on November 19th Contractors from the Managed Lane Facilities Attractiveness will finalize comments on the draft final report. Then the report will begin the editorial review process.Contractors from the Use of Data to Inform Managed Lanes Decisions project will finalize comments on the draft final report. Then the report will begin the editorial review process.Finalize the contract proposal Statement of Work for the next two research projects: 1) *New Markets for Managed Lanes* and *2) Data Gaps and Considerations for MUL vs. General Purpose Lanes*. |

|  |
| --- |
| **Significant Results:**There have been thirty-one (31) research efforts funded by this group that have helped advance the use of HOV and MUL projects throughout this country. Additional projects will be initiated once project funds are replenished. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).**The current budget for new projects is now to $413,337.26 with all new contributions,  |

|  |
| --- |
| **Potential Implementation:** The pooled fund identified a prioritized list of research projects during the 2024 Annual Meeting and has begun development of the first new project to be let.  |