QUARTERLY PROGRESS REPORT

October through December 2024

Improving Traffic Detection Through New Innovative i-LST Technology Demonstration Pilot

FHWA Pooled Fund Study # TPF-5(520)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Project kick-off meeting held with FHWA and contractors (Guidehouse and 3 sub-contractors: SRF Consulting, Applied research Associates (ARA) and CLR Analytics)

- Held TAC kick-off meeting

- Finalized project Work Plan

- Finalized Quality Control Plan

- Began drafting Sensor Location Agreement (SLA) Memorandum of Understanding (MOU) template and communicated regarding technical considerations of deployments

- Collected data to support corridor/site selection work

- Developed online mapping application to support corridor/site selection process

WORK PLANNED FOR NEXT QUARTER

- Hold quarterly TAC meeting

- Complete draft Sensor Location Agreement (SLA) MOU template for use for i-LST locations to be part of the study

- Develop preliminary corridor deployment options with the TAC for review and comment

- Coordinate with select Pooled Fund states regarding potential deployments and related technical considerations

- Distribute draft SLA template to the TAC for review and comment

- Identify potential corridors as candidates for early deployment

SIGNIFICANT ISSUES

- TAC members funds needed from several PF members