QUARTERLY PROGRESS REPORT

January through March 2025

Improving Traffic Detection Through New Innovative i-LST Technology Demonstration Pilot

FHWA Pooled Fund Study # TPF-5(520)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Held quarterly TAC meeting

- Finalized and distributed Sensor Location Agreement (SLA) MOU template after TAC review and comment

- Development of preliminary corridor deployment options and presentation to the TAC for review and comment

- Coordination with select Pooled Fund states regarding potential deployments and related technical considerations

- Identified three potential corridors as candidates for early deployment

WORK PLANNED FOR NEXT QUARTER

- Hold quarterly TAC meeting

- Hold meetings to discuss corridor deployments with representatives from the specific States

- Collect detailed corridor/site information to populate SLA MOUs and develop detailed site deployment plans

- Begin finalizing SLA MOUs and obtain signatures from all relevant parties

- Begin equipment procurement

- Schedule travel and possibly begin conducting deployments

SIGNIFICANT ISSUES

- TAC members funds needed from several PF members

- Need to finalize SLA MOUs so deployments can begin