QUARTERLY PROGRESS REPORT

April through June 2025

Improving Traffic Detection Through New Innovative i-LST Technology Demonstration Pilot

FHWA Pooled Fund Study # TPF-5(520)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Held quarterly TAC meeting.

- Conducted survey of TAC members to garner interest in participating in corridor deployments and identifying corridors of interest. Survey also inquired about the issues and challenges surrounding deployments.

- Coordinated and met with select Pooled Fund States regarding deployments on the I-40 and I-90 corridors to collect more information about the sites along each corridor.

- Traveled to two of the States on the I-40 corridor for deployments. Installed traffic monitoring equipment at three site locations to allow for inductive loop signature technology (i-LST) data collection.

- Identified potential corridors for deployment of remaining four unselected project corridors.

- Karl Buck took over as FHWA Lead Contact and Study Champion for Pooled Fund following Steven Jessberger’s retirement.

WORK PLANNED FOR NEXT QUARTER

- Hold quarterly TAC meeting on August 28.

- Hold meetings to discuss last four corridor deployments with representatives from the specific States.

- Collect detailed corridor/site information to populate SLA MOUs and develop detailed site deployment plans.

- Finalize SLA MOUs and obtain signatures from all relevant parties for all States/corridors.

- Continue equipment procurement for deployments.

- Schedule travel and conduct deployments.

- Create plans for group and individual demonstrations including locations and dates, to possibly hold first demonstration in Q4 2025.

- Begin to plan Peer Exchange locations and dates.

SIGNIFICANT ISSUES

- Remaining TAC member funds needed from one Pooled Fund member State.

- TAC member States need to expedite review and signing of SLA MOUs and provide timely coordination in deployment efforts so inductive loop signature technology (i-LST) data collection can begin on all corridors.