TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

Lead Agency (FHWA or State DOT):  Missouri DOT

INSTRUCTIONS:

Lead Agency contacts should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # TPF-5(539) |  | Transportation Pooled Fund Program - Report Period: □Quarter 1 (January 1 – March 31) □Quarter 2 (April 1 – June 30) □Quarter 3 (July 1 – September 30) □Quarter 4 (October 1 – December 31) |  |
| --- | --- | --- | --- |
| TPF Study Number and Title: TPF-5(539) Establishment of a Public-Private Transportation Data Exchange Center |  |  |  |
| Lead Agency Contact: Jen Harper | Lead Agency Phone Number: 573-526-3636 |  | Lead Agency E-Mail Jennifer.harper@modot.mo.gov |
| Lead Agency Project ID: S090201C | Other Project ID (i.e., contract #): TR202501 |  | Project Start Date: December 1, 2024 |
| Original Project Start Date: December 1, 2024 | Original Project End Date: November 30, 2028 |  | If Extension has been requested, updated project End Date: |

Project schedule status:

□ On schedule	□ On revised schedule		□ Ahead of schedule		□ Behind schedule

Overall Project Statistics:

| Total Project Budget | Total Funds Expended This Quarter | Percentage of Work Completed to Date |
| --- | --- | --- |
| $1,399,997 | $182,174.21 | 15% |

Project Description: This pooled fund study aims to establish a collaborative data exchange framework between Original Equipment Manufacturers (OEMs) and Departments of Transportation (DOTs). OEMs collect and store vast amounts of connected vehicle data, which can provide valuable insights for transportation agencies in assessing safety, mobility, and infrastructure performance. Conversely, DOTs are the custodians of critical infrastructure and possess data, such as construction schedules and signal timing information, that could enable OEMs to enhance connected vehicle systems and develop innovative solutions. By fostering a partnership between OEMs and DOTs, this study seeks to develop a secure, scalable, and mutually beneficial data-sharing ecosystem. This collaboration will support the creation of tools and analytics that improve roadway safety, enhance mobility, and optimize infrastructure management, while also enabling OEMs to design solutions that align with transportation agency priorities. The pooled fund will focus on defining data standards, establishing governance structures, and developing the technological foundation needed to facilitate seamless data integration and exchange.

Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.): This quarter, we continued advancing the goals of the Public-Private Transportation Data Exchange Center, with a focus on strengthening OEM engagement, expanding third-party data-sharing partnerships, and enhancing data exploration capabilities. - OEM Engagement: Outreach efforts with Stellantis and NIRA Dynamics continued, though overall OEM engagement has slowed. Stellantis is preparing to release True Near Miss (Safety) telemetry data later this fall, and discussions are ongoing regarding direct engagement opportunities with DOTs. A data-sharing agreement with NIRA Dynamics was finalized this quarter, enabling access to real-time tire grip and road surface condition data collected across 1,000 miles during the winter-season pilot in New Jersey. - Third-Party Pilots: A four-month pilot project in Missouri was launched through Compass IOT, providing access to all Compass web applications and supporting data exploration for the City of St. Louis. A formal data-sharing agreement with Compass IOT was also completed, and we began developing a platform for exploring large datasets shared through this partnership, which will enhance our ability to analyze and visualize transportation data at scale. Overall Progress: While OEM engagement has progressed more slowly than anticipated, the team achieved significant milestones by finalizing data-sharing agreements, expanding pilot activities, and initiating the development of a scalable data exploration platform to support future analysis and integration efforts.

Anticipated work next quarter: In the upcoming quarter, we will focus on strengthening partnerships, expanding data exploration, and advancing the technical infrastructure that supports the Public-Private Transportation Data Exchange Center. Our primary activities will include: - Expanding OEM Engagement: We will continue outreach to Stellantis to finalize collaboration terms for accessing True Near Miss (Safety) data and pursue engagement with additional OEMs to broaden the scope and diversity of available vehicle telemetry. - Advancing Data Exploration Platform: Building on our progress with Compass IOT, we will continue developing and refining the data exploration platform to efficiently manage and analyze large-scale transportation datasets and generate actionable insights. - Dataset Integration and Evaluation: With finalized data-sharing agreements now in place with NIRA Dynamics and Compass IOT, we will begin systematic evaluation of these datasets—assessing data quality, structure, and potential applications for proactive safety and infrastructure performance analysis. - New Jersey DOT Pilot: We will launch a pilot project with the New Jersey Department of Transportation using friction and road surface condition data from NIRA Dynamics. This effort will demonstrate how real-time grip data can support roadway safety monitoring and winter maintenance operations.

Significant Results: This quarter, the pooled fund study made significant progress in advancing data-sharing partnerships, launching pilot activities, and enhancing data exploration capabilities to support the Public-Private Transportation Data Exchange Center. - Data Sharing Agreements Finalized: Formal data-sharing agreements with NIRA Dynamics and Compass IOT were completed, marking a major milestone in expanding access to high-value transportation datasets for pooled fund members. - OEM Engagement Continued: Engagement with Stellantis remains active, with discussions ongoing to finalize collaboration terms for accessing True Near Miss (Safety) telemetry data anticipated for release later this year. - Third-Party Pilot Launched: A four-month pilot project with Compass IOT was initiated in Missouri, providing access to all Compass web applications and enabling data exploration for the City of St. Louis. - Platform Development Begun: Development of a data exploration platform began this quarter to support the analysis of large-scale datasets shared through Compass IOT, enhancing the Center’s analytical and visualization capabilities. - New Jersey DOT Pilot Preparation: Planning began for a pilot with the New Jersey Department of Transportation, using friction and road surface condition data from NIRA Dynamics to support roadway safety monitoring and winter maintenance operations.

Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems). N/A

Potential Implementation: N/A