TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

Date:	10/17/2025

Lead Agency (FHWA or State DOT):  FHWA

INSTRUCTIONS:

Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # (i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX) TPF-5(487) (Initial Phase TPF-5(319)) |  | Transportation Pooled Fund Program - Report Period: ☐Quarter 1 (January 1 – March 31) ☐Quarter 2 (April 1 – June 30) ☒Quarter 3 (July 1 – September 30) ☐Quarter 4 (October 1 – December 31) |  |
| --- | --- | --- | --- |
| Project Title: Traffic Management Center Pooled Fund Study Phase II ((TPF-5(487) and TPF-5(319) – Initial or Phase I) |  |  |  |
| Name of Project Manager(s): Chip Millard | Phone Number: (202) 366-4415 |  | E-Mail Chip.Millard@dot.gov |
| Lead Agency Project ID: DTFH61-06-D-0004-T-11008 | Other Project ID (i.e., contract #): |  | Project Start Date: Feb. 1, 2000 |
| Original Project End Date: Sept. 30, 2010 | Current Project End Date: Apr. 16, 2027 |  | Number of Extensions: 4 |

Project schedule status:

þ On schedule	□ On revised schedule		□ Ahead of schedule		□ Behind schedule

Overall Project Statistics:

| Total Project Budget | Total Cost to Date for Project | Percentage of Work Completed to Date |
| --- | --- | --- |
| $ 7,625,569 (Commitment Total for 2 Phases) $ 4,150,000 (Commitment for TPF-487) | $ 6,323,655.45 (Total for 2 Phases) | 83 (Total for 2 Phases) |

Quarterly Project Statistics:

| Total Project Expenses and Percentage This Quarter | Total Amount of Funds Expended This Quarter | Total Percentage of Time Used to Date |
| --- | --- | --- |
| $ 161,195.44 | $ 161,195.44 |  |

Project Description: The Transportation Management Center (TMC) Pooled Fund Study (PFS) serves as a forum to identify and address issues that are common among agencies that manage and operate TMCs and provides an opportunity for agencies to collectively take on those key issues and challenges. The TMC PFS also provides an opportunity to facilitate the interaction, sharing of information and successful practices with a broader audience to advance and improve upon the current state-of-the-practice related to the management, operation, and performance of TMCs. The goal of the TMC PFS is to assemble regional, state, and local transportation management agencies and the Federal Highway Administration (FHWA) to: - Identify human-centered and operational issues; - Suggest approaches to addressing identified issues; - Initiate and monitor projects intended to address identified issues; - Provide guidance and recommendations and disseminate results; - Provide leadership and coordinate with others with TMC interests; and - Promote and facilitate technology transfer related to TMC issues nationally.

Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.): The following is the progress achieved on current TMC PFS projects: Sharing Information on TMS Emerging Topics - AI/ML for Performing TMS Functions: Final white paper submitted 7/30/25. Sharing and Using Different Types of Data in Traffic Management Systems (TMS) - Sharing Data - Final technical report submitted 8/5/25. - Final fact sheet submitted 7/22/25. - Using Data - Continued to work on the final report and outreach materials. Planning to Frame the Strategic Direction and Future Investments in TMS - Final technical report submitted 8/20/25. - Revised draft fact sheet submitted 7/28/25. Using Social Media Information to Improve TMS Operations - Project ended 4/2/25. Final report is in publication process. Methods to Identify Staffing Needs and Developing or Updating Staffing Plans for TMSs - Identifying Staffing Needs - Final technical report submitted 8/5/25. - Developing or Updating Staffing Plans - Continued to work on final technical report. Enabling the Sharing and Use of Software and Application Programming Interfaces (APIs) for TMS - Initial draft technical report submitted 7/9/25. Classifying, Measuring, Collecting, and Using Information on the Conditions of TMS Assets - Final white paper submitted 9/18/25. Locating and Placing TMS Devices - Draft white paper submitted 9/15/25. - Revised draft annotated outline for the technical report submitted 9/29/25. A Virtual Technical Exchange exploring TMS Using Unmanned Aerial Systems (UAS) to Monitor Traffic was held on 8/6/25 highlighting Ohio DOT’s experiences. These quarterly meetings provide a forum for TMC PFS members to exchange information on key technical topics of interest. A quarterly conference call was conducted on 9/3/25 to cover and plan logistics for the 2025 Annual Meeting. FHWA and 18 other member agencies participated in-person in the 2025 TMC PFS Annual Meeting held September 10-12, 2025 at the Texas DOT Stassney HQ campus in Austin, Texas. Two additional member agencies attended virtually for part of the meeting. The meeting was held jointly with Texas DOT’s 2025 Transportation Systems Management and Operations (TSMO) Summit. Key agenda items included TSMO-related panels, a tour of Texas DOT’s labs and Austin’s Combined Transportation, Emergency, and Communications Center (CTECC), member roundtables, and discussion of new projects for 2026 using PFS-committed funds.

Anticipated work next quarter: TMC PFS Virtual Technical Exchange. The next virtual technical exchange on Rodent/Insect Proofing TMC Field Equipment Shelters, which will highlight Pennsylvania DOT’s experiences, is scheduled for November 5, 2025. TMS PFS Quarterly Meeting. The next quarterly meeting with members to review progress on all of the current and planned TMC PFS projects and activities is scheduled for December 3, 2025. Sharing Information on TMS Emerging Topics - Monitoring and Reporting on Performance of TMS: Revised white paper expected in Q4 2025. - AI/ML for Performing TMS Functions: Final white paper, draft and final fact sheet, and draft and final presentation expected in Q4 2025. - Partnering with Universities for TMC Support: Draft and final white paper, draft and final fact sheet, and draft and final presentation expected in Q4 2025. - TMS Cybersecurity: Draft and final white paper, draft and final fact sheet, and draft and final presentation expected in Q4 2025. Sharing and Using Different Types of Data in Traffic Management Systems (TMS) - Sharing Data - Final report and outreach materials expected to be finalized and put into publication process in Q4 2025. - Using Data - Final report and outreach materials expected to be finalized and put into publication process in Q4 2025. Planning to Frame the Strategic Direction and Future Investments in TMS - Final report and outreach materials expected to be finalized and put into publication process in Q4 2025. Methods to Identify Staffing Needs and Developing or Updating Staffing Plans for TMSs - Identifying Staffing Needs - Final report expected to be finalized and put into publication process in Q4 2025. - Developing or Updating Staffing Plans - Final report expected to be finalized and put into publication process in Q4 2025. Sharing and Using Software and Application Programming Interfaces (APIs) for TMS - Revised draft technical report expected in Q4 2025. Classifying, Measuring, Collecting, and Using Information on the Conditions of TMS Assets - Draft annotated outline for the technical report expected in Q4 2025. Locating and Placing Traffic Management System Field Devices - Final white paper expected in Q4 2025. - Final annotated outline for the technical report expected in Q4 2025.

Significant Results: - A questionnaire was distributed to members in Summer 2025 to solicit feedback on the future strategic direction of the TMC PFS and how it can better meet member’s needs. The TMC PFS is actively working on incorporating member feedback into administrative procedures and new project ideas.

Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems). NA

Potential Implementation: New projects for implementation in 2026 will be discussed at the December 2025 Quarterly Meeting.