QUARTERLY PROGRESS REPORT

October through December 2025

Improving Traffic Detection Through New Innovative i-LST Technology Demonstration Pilot

FHWA Pooled Fund Study # TPF-5(520)

Submitted by:

FHWA

WORK CONDUCTED THIS QUARTER

- Held quarterly TAC meeting.

- Held Group Demonstration in Columbus, Ohio on November 13.

- Held Individual Demonstrations in Wisconsin, Wyoming, Nebraska, and Kentucky.

- Actively coordinated with State agencies involved in site deployments on project corridors of I-20, I-40, I-65, I-76/I-80, I-70, and I-90.  Worked with State agencies to finalize MOUs and schedule deployments.  All State agencies have now signed and completed their MOUs to be able to participate in deployments.

- Continued equipment procurement for deployments.

- Continued to conduct corridor deployments.  Completed deployments in Maryland, Ohio, Wisconsin, Minnesota, South Dakota, Arizona, California, Nebraska, Wyoming, Kentucky, Tennessee, West Virginia, and Alabama.

- Began to collect and obtain data from deployment sites.

- Started to plan Peer Exchanges and other project events.

- Received final outstanding funds from TAC member States.  All minimum funding has now been received for the project.

WORK PLANNED FOR NEXT QUARTER

- Hold quarterly TAC meeting on February 26.

- Finish equipment procurement for deployments.

- Finish remaining deployments in TAC Member States of Arizona, New Mexico, and Pennsylvania to install traffic monitoring equipment at site locations to allow for inductive loop signature technology (i-LST) data collection.

- Continue to collect and obtain data from deployment sites.

- Continue to plan Peer Exchanges and other project events.  The first Peer Exchange will be in Minneapolis, MN on April 21, 2026.  A Group Demonstration and project Workshop will be held on July 6, 2026 during NaTMEC in Nashville, TN.

SIGNIFICANT ISSUES

- N/A