TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

Lead Agency (FHWA or State DOT):  ______FHWA_______________________________________

INSTRUCTIONS:

Lead Agency contacts should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # TPF-5(554) |  | Transportation Pooled Fund Program - Report Period: □Quarter 1 (January 1 – March 31) □Quarter 2 (April 1 – June 30) □Quarter 3 (July 1 – September 30) ýQuarter 4 (October 1 – December 31) |  |
| --- | --- | --- | --- |
| TPF Study Number and Title: TPF-5(554) Traffic Control Devices Pooled Fund Study |  |  |  |
| Lead Agency Contact: Laura Mero, FHWA | Lead Agency Phone Number: (202) 493-3377 |  | Lead Agency E-Mail Laura.Mero@dot.gov |
| Lead Agency Project ID: TPF-5(554) | Other Project ID (i.e., contract #): |  | Project Start Date: February 27, 2025 |
| Original Project Start Date: October 1, 2002 | Original Project End Date: N/A Continuing Effort |  | If Extension has been requested, updated project End Date: |

Project schedule status:

On schedule	□ On revised schedule		□ Ahead of schedule		□ Behind schedule

Overall Project Statistics:

| Total Project Budget | Total Funds Expended This Quarter | Percentage of Work Completed to Date |
| --- | --- | --- |
| Values indicate total commitments 2016 – $325,000 2017 – $375,000 2018 – $290,000 2019 – $335,000 2020 – $335,000 2021 – $405,000 2022 – $440,000 2023 - $395,000 | Ongoing Project (N/A) | Ongoing Project (N/A) |

Project Description: The purpose of the TCD PFS is to assemble a consortium composed of regional, State, local entities, appropriate organizations and the FHWA to 1) establish a systematic procedure to select, test, and evaluate approaches to novel TCD concepts as well as incorporation of results into the MUTCD; 2) select novel TCD approaches to test and evaluate; 3) determine methods of evaluation for novel TCD approaches; 4) initiate and monitor projects intended to address evaluation of the novel TCDs; 5) disseminate results; and 6) assist MUTCD incorporation and implementation of results.

Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.): ## Traffic Control Devices Pooled Fund Study Technical Support - Attended bi-weekly meeting with the TOCOR to discuss the status of the action items and activities under the task order (10/9/2025, 10/23/2025, 11/3/2025, 11/20/2025, 12/4/2025, 12/10/2025, and 12/18/2025) - Provided monthly progress reports to the TOCOR. - Submitted the draft Quarterly Report for Q3. Revised the quarterly report based on feedback from the TOCOR and uploaded the final Q3 Quarterly Report to the PFS website. - Updated the contact list as appropriate and requested changes to email list and Teams. Sent welcome emails to new representatives or members. - Scheduled the Q4 meeting. Drafted, finalized, and distributed the Q4 agenda and prepared slides. Helped facilitate the Q4 meeting and drafted meeting minutes. - Drafted, finalized and distributed Annual Meeting minutes. Processed all expense reimbursements for the Annual Meeting. Developed and distributed a link for voting on regions of interest for the location of the 2026 Annual Meeting. - Facilitated the voting process for research ideas at the Annual Meeting. Drafted problem statements for the top three research ideas and revised them based on feedback from the TCD PFS members. Presented problem statements at the Q4 meeting and supported discussion. Developed and distributed a link for project selection voting. Shared and discussed preliminary results with the TOCOR and TCD PFS Chair. - Uploaded revised Charter (with addendum) and Q3 report to the TPF website. Pedestrian Signing at Unsignalized Crossings - Helped process the no-cost time extension. - Responded to comments regarding the project findings and tech transfer activities. - Submitted quarterly progress report. Comprehension and Legibility of Selected Symbol Signs Phase V - Attended bi-weekly meetings with the TOCOR to discuss project activities. - Supported four rounds of the FHWA editorial review process. Evaluation of Pavement Markings in Merge Areas - Attended bi-weekly meetings with the TOCOR to discuss project activities. - Completed data collection for the laboratory study with a total of 94 participants. - Completed data analysis for the laboratory study. - Began reviewing the results to identify pavement marking treatments for the field study. - Initiated conversations with pool fund project champions regarding site selection. Temporary Traffic Control Advance Warning Sign Placement - Attended bi-weekly meetings with the TOCOR to discuss project activities. - Developed kickoff slides and led the project kickoff meeting. Drafted, finalized, and distributed kickoff meeting minutes and kickoff slides. - Completed preliminary scans for literature, relevant MUTCD provisions, and state supplements and guidance documents. Began comparing relevant provisions in state supplements or state MUTCDs to the Federal MUTCD. - Began outlining the Work Plan.

Anticipated work next quarter: ## Traffic Control Devices Pooled Fund Study Technical Support - Continue holding bi-weekly meetings to discuss the status of the task order and will prepare the list of Action Items and Activities prior to each meeting. - Continue providing monthly progress reports. - Continue to maintain and/or upload documents (as appropriate) to the contact list, email group, and Microsoft Teams and keep track of internal position changes. - Share voting results on 2026 Annual Meeting regions and begin developing cost estimates for meeting locations. - Finalize and distribute Q4 meeting minutes. Solicit member availability for the Q1 virtual quarterly meeting, schedule and prepare meeting materials, and facilitate the meeting. Draft and finalize the meeting minutes. - Review and distribute the final votes on which problem statement the TCD PFS chooses to move forward. - Begin TTC Guide Sign Color state-of-practice review. Pedestrian Signing at Unsignalized Crossings - Respond to publication comments, when received. - Participate in meetings, for example, monthly meetings with FHWA and as needed with other groups, such as City of Frisco and City of Federal Way. Comprehension and Legibility of Selected Symbol Signs Phase V - Attend bi-weekly meetings with the TOCOR to discuss project activities. - Support the FHWA editorial review and publications process for the final report. Evaluation of Pavement Markings in Merge Areas - Attend bi-weekly meetings with the TOCOR to discuss project activities. - Finalize pavement marking selections for field testing. - Select sites for field testing. - Pilot test field study. - Begin data collection for the field study. Temporary Traffic Control Advance Warning Sign Placement - Develop and distribute stakeholder feedback form. Review and summarize responses to stakeholder feedback form. - Conduct follow-up outreach interviews as appropriate. - Develop and submit the Draft Work Plan.

Significant Results: None at this time.

Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems). None at this time.

Potential Implementation: All results from the Traffic Control Devices Pooled Fund Study are considered by FHWA for inclusion in subsequent MUTCD versions and interim approvals.