TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

| Lead Agency (FHWA or State DOT): | Colorado Department of Transportation |
| --- | --- |

INSTRUCTIONS:

Lead Agency contacts should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # (i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX) TPF-5(548) |  | Transportation Pooled Fund Program - Report Period: ☒Quarter 1 (January 1 – March 31) ☐Quarter 2 (April 1 – June 30) ☐Quarter 3 (July 1 – September 30) ☐Quarter 4 (October 1 – December 31) |  |
| --- | --- | --- | --- |
| TPF Study Number and Title: TPF-5(548) No Boundaries Transportation Maintenance Innovations: Phase IV |  |  |  |
| Lead Agency Contact: David Reeves & Bradley Bauer (TAC) | Lead Agency Phone Number: 303-757-9518 |  | Lead Agency E-Mail David.reeves@state.co.us |
| Lead Agency Project ID: R25-6.02: TPF 5(548) | Other Project ID (i.e., contract #): 26768.06.01 |  | Project Start Date: 10/31/2024 |
| Original Project Start Date: 10/31/2024 | Original Project End Date: 12/31/2029 |  | If Extension has been requested, updated project End Date: Click or tap to enter a date. |

Project schedule status:

| ☒On schedule | ☐On revised schedule | ☐Ahead of schedule | ☐ Behind schedule |
| --- | --- | --- | --- |

Overall Project Statistics:

| Total Project Budget | Total Funds Expended This Quarter | Percentage of Work Completed to Date |
| --- | --- | --- |
| $390,000 | $0.00 | 0% |

Project Description:

No Boundaries Roadway Maintenance Practices transportation pooled fund program is sponsored by the Federal Highway Administration and is led by Colorado Department of Transportation (CDOT). Increasingly, state departments of transportation (DOTs) are challenged to maintain highway facilities to fluctuating budgets, policies and unknown future issues. Maintenance is a long-term activity to extend the life of highways. One of the strategies for achieving longer life facilities is to use innovative maintenance technologies and practices. No Boundaries is a vital partner in connecting DOT maintenance professionals. By bringing together peers from transportation agencies across the nation and allowing sharing through a variety of channels—face-to-face peer exchanges, technical tours, online clearinghouse database, news distributions, and national partnerships—No Boundaries provides a network that accelerates the transfer of good ideas. This reduces duplication of effort, supports collaboration, and hastens the implementation of maintenance best practices. No Boundaries further fosters collaboration within the transportation community, academia and industry to implement innovative transportation maintenance technologies. The scope of work is divided into five Task Areas, A through E. A. General: staffing and management, updating the operations and procedures manual, and required record keeping. B. Administration: creation of quarterly reports, budget and invoicing, monitoring and coordination of funding transfer among member states, and technical advisory committee (TAC) meetings and peer exchanges. C. Communication: correspondence with TAC members and regular meetings, and creation and delivery of maintenance news items. D. Research and innovation: quick-turnaround synthesis research, innovation database development and launch, and innovation database support. E. Marketing and recruitment: solicitation of new members, marketing (website updates and upkeep, program brochures, innovation one-sheets, and a marketing plan), and partnership and liaison opportunities.

Progress this Quarter

(includes meetings, work plan status, contract status, significant progress, etc.):

SRF Consulting was selected as the vendor to manage No Boundaries. We are still on track for a Spring meeting in Indianapolis but moving it from April 20 – 23 to June 2-3, 2026. A master contract has been written and Task Order #1 for $227,7222 (PO 431011427, Expires 3/4/27) is now in place. - General - Conducted ongoing management and record keeping, staying in regular communication with Chair Todd May. - Administration - Scheduled and held a virtual Steering Committee meeting on March 19. - Scheduled and held a virtual TAC meeting on April 1. - Prepared for the Indianapolis Peer Exchange by finalizing dates, securing a hotel and meeting venue. - Began initial agenda prep through conducting a poll to determine activities to start, stop, and continue doing and gather ideas for specific maintenance topics to cover. - Created a travel procedure and travel tracking mechanism to ensure smooth processes for members. - Communication - Conducted a poll to understand activities the group would like to stop, start, and continue doing. - Began transfer of newsletter tool, Constant Contact, to SRF. - Research and Innovation - Prepared research and innovation sessions to occur at the Indianapolis Peer Exchange. - Marketing and Recruitment - Transferred ownership of website from the previous vendor to SRF. Made updates to ensure that the website reflects current information.

Anticipated work next quarter:

A. General - Conduct ongoing management and record keeping. - Firm up locations for future peer exchanges, including Fall 2026 and CY 2027. B. Administration - We are looking forward to holding the in-person Indianapolis Peer Exchange. This is our major focus for Q2. C. Communication - Will get newsletter up and running via Constant Contact. - Will transfer ownership of Flickr (photo) account and ensure that the Indianapolis Peer Exchange is included. - Will conduct a major update of content related to news and upcoming events on the website. D. Research - Not anticipated next quarter. In Q3 we anticipate overhauling the innovations database. E. Marketing and Recruitment - Will develop a marketing brochure and make sure that this information is updated on the website.

Significant Results:

See Progress This Quarter section.

Circumstance affecting project or budget.  (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems).

None.

Potential Implementation:

This project provides a forum for State DOTs to share their maintenance innovations with each other, support technology transfer activities and develop marketing and deployment plans for the implementation of selected innovations. Innovative products, practices and policies that CDOT and other member DOTs learn about can be readily tried in the field, piloted and implemented. Members can call upon one another for further information, support and guidance. Such implementation among member states has been documented since No Boundaries’ inception, and it is expected to continue. Moreover, the project’s next-generation database and associated innovation communication tools, now in development, is expected to serve as a hub where innovations and research related to highway maintenance can be found and showcased. FHWA, industry and others (domestic and international) will be invited to participate in the project discussions and activities by presenting or demonstrating innovations. No Boundaries members also attend regional state and national meetings and serve as liaisons with national committees (notably AASHTO and TRB). Further implementation of maintenance innovations among such partners beyond state DOTs is fostered through these relationships.