TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

Lead Agency (FHWA or State DOT):  _Vermont Agency of Transportation_______

INSTRUCTIONS:

Lead Agency contacts should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # (i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX) TPF-5(549) |  | Transportation Pooled Fund Program - Report Period: X Quarter 1 (January 1 – March 31) □ Quarter 2 (April 1 – June 30) □ Quarter 3 (July 1 – September 30) □ Quarter 4 (October 1 – December 31) |  |
| --- | --- | --- | --- |
| TPF Study Number and Title: TPF-5(549) Northeast Transportation Research Consortium (NTRC) |  |  |  |
| Lead Agency Contact: Emily Parkany | Lead Agency Phone Number: 802-272-6862 |  | Lead Agency E-Mail: emily.parkany@vermont.gov |
| Lead Agency Project ID: NTRC001 600 | Other Project ID (i.e., contract #): PS1128 |  | Project Start Date: 11/1/2024 |
| Original Project Start Date: 11/1/2024 | Original Project End Date: 9/30/2029 |  | If Extension has been requested, updated project End Date: |

Project schedule status:

X On schedule	   	□ On revised schedule		□ Ahead of schedule		□ Behind schedule

Overall Project Statistics:

| Total Project Budget (current support contract for FFY25-26) | Total Funds Expended This Quarter | Percentage of Work Completed to Date |
| --- | --- | --- |
| $160,000.00 | $7,044.40 | 58% |

Project Description: AASHTO Research Advisory Committee Region 1 presents this Transportation Pooled Fund initiative to enhance collaboration among member states. The purpose is to provide a method for Peer Exchange support annually. - Plan and conduct Northeast Transportation Research Consortium (NTRC) meetings to identify priorities and opportunities for peer exchange planning purposes. - Conduct an annual multi-state peer exchange for up to three (3) NTRC member state hosts on topics of their choosing, in which each host state will need written approval from their respective FHWA Division office. The funds will be used to acquire a contractor who will be responsible for leading the organization of an annual peer exchange, meeting and travel logistics for participants, facilitation, writing the peer exchange report, and pooled fund documentation. Each year’s host states will play a large role in the pre-exchange planning and organization.

Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.): This project will support one in-person peer exchange per year, with Tasks 1-4 to be completed on an annual cycle ending September 30 each year. Task 5 (quarterly reporting) will be an ongoing task. Tasks Progress is shown by task; these tasks and general descriptions were previously established in the WTRC Administrative Coordinator Services contract with CTC & Associates. - Preparation and Planning - CTC planned and held a meeting on January 26, 2026 at which attendees:: - Debriefed the 2025 peer exchange and shared follow-up implementation activities of key findings among attendees. - Planned for the 2026 peer exchange. New York State DOT and Vermont AOT will co-host the peer exchange, which will be held in Albany, NY from June 9-11, 2026. The members decided on the general peer exchange format and discussed and ranked potential peer exchange topics. - A peer exchange planning meeting was held on March 13, 2026 to continue peer exchange planning. The members selected the three main peer exchange topics and discussed subtopics for each. - Logistics and Reimbursements - CTC & Associates began looking for a hotel and meeting venue. - Meeting Facilitation and Note-Taking - No activities on this task this quarter. - Peer Exchange Report - No activities on this task this quarter. - Pooled Fund Quarterly Reports - CTC & Associates developed and finalized the October-December 2025 Quarterly Progress Report and sent to Vermont AOT for review and posting.

Anticipated work next quarter: Tasks - Preparation and Planning - Peer exchange planning meetings will be scheduled and held on April 9 and May 15, 2026. - CTC & Associates will draft the peer exchange agenda. - CTC & Associates will prepare a travel memo that will be sent to members, along with the draft peer exchange agenda, so they can secure travel approval from their agencies. - CTC & Associates will finalize the peer exchange agenda and develop and send instructions to attendees to help them prepare to participate in and present at the meeting. - Logistics and Reimbursements - CTC & Associates will contract with a hotel for guest rooms and meeting space. - CTC & Associates will arrange air and train travel for members flying to New York and finalize all meeting logistics. - Meeting Facilitation and Note-Taking - CTC & Associates will facilitate and document the peer exchange from June 9-11, 2026. - Peer Exchange Report - CTC & Associates will begin drafting the peer exchange final report. - Pooled Fund Quarterly Reports - CTC & Associates will develop and finalize the January-March 2026 Quarterly Progress Report and send to VT AOT for review and posting.

Significant Results: Attendees of the 2025 New Jersey Research Peer Exchange met on January 26, 2026 to highlight learnings and resulting plans or actions on the peer exchange topics: Research and Innovation, In-House Research and Adapting to Federal and TRB Changes. The attendees also discussed changes and improvements for the 2026 peer exchange.

Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems).

Potential Implementation: