TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

| Lead Agency (State DOT): | Michigan Department of Transportation |
| --- | --- |

INSTRUCTIONS:

Lead Agency contacts should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project No. TPF-5(532) |  | Transportation Pooled Fund Program - Report Period: ☐Quarter 1 (January 1 – March 31) ☒Quarter 2 (April 1 – June 30) for CYs 2023 and 2024 ☒Quarter 3 (July 1 – September 30) for CY 2024 ☒Quarter 4 (October 1 – December 31) for CY 2024 |  |
| --- | --- | --- | --- |
| TPF Study Number and Title: TPF-5(532) MAASTO Connected Automated Vehicle (CAV) Steering Committee |  |  |  |
| Lead Agency Contact: André D. Clover, P.E. | Lead Agency Phone Number: 517-749-9001 |  | Lead Agency E-Mail CloverA@Michigan.Gov |
| Lead Agency Project ID: OR23-309 | Other Project ID (i.e., contract): TBD |  | Project Start Date: 4/22/2023 |
| Original Project (Solicitation Start Date): 4/22/2023 | Original Project End Date: 2/1/2028 |  | If Extension has been requested, updated project End Date: 12/31/2028 |

Project schedule status:

| ☐On schedule | ☒On revised schedule | ☐Ahead of schedule | ☐ Behind schedule |
| --- | --- | --- | --- |

Overall Project Statistics:

| Total Project Budget | Total Funds Expended This Quarter | Percentage of Work Completed to Date |
| --- | --- | --- |
| $1,500,000.00 | $0.00 | 0 |

Project Description:

The proposed TPF study is to support a collaborative research and project consortium on the topic of CAV technology. Currently, there is a need to establish a common strategic direction for advancing CAV’s deployments both nationally and regionally amongst its partner states. The project scope will focus on movement toward resolution of a common direction for the member partner States: Illinois, Indiana, Iowa, Kansas, Kentucky, Michigan, Minnesota, Missouri, Ohio, and Wisconsin, located in region 3. The intended purpose of the proposed TPF study is to support a collaborative research and project consortium on the topic of CAV technology. There is a need to establish a common strategic direction for advancing CAV’s deployments amongst its member states. This proposed pooled fund project will focus on movement toward resolution of a common direction for the named partner states as follows: Illinois, Indiana, Iowa, Kansas, Kentucky, Michigan, Minnesota, Missouri, Ohio, and Wisconsin of Region 3.

Progress During CYs 2023-2024:

(TPF solicitation and project approval from FHWA)

MDOT received FHWA- Michigan Division approval to post solicitation of the proposed pooled fund project during April 2023. Upon achieving the required project’s target budget amount of pledge contributions, MDOT updated the original project scope statement and processed a request for waiver of non-Federal matching funds to FHWA. The waiver request was approved by FHWA on May 31, 2024. Subsequently, MDOT received FHWA approval, along with an assigned federal project number; TPF-5(532), for the MAASTO CAV Committee study in June 2024.

Anticipated work for next quarter:

Next period: Secure research vendors.

Significant Results:

NA

Circumstance affecting project or budget.  (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems).

NA

Potential Implementation:

As identified by the CAV Steering Committee members.