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WORK CONDUCTED THIS QUARTER

· Held quarterly TAC meeting.
· Held virtual Type II Peer Exchange on April 21.  
· Continued to collect and obtain data from project deployment sites monthly.
· Continued to monitor project deployments for issues (with collection, power, construction projects, etc.) to allow for inductive loop signature technology (i-LST) data collection.  
· Established the agendas and finalized the details for project events during NaTMEC in Nashville, Tennessee.  A Group Demonstration and project Workshop was scheduled for July 6 at NaTMEC.  
· October 22 was selected for the in-person Type I Peer Exchange at the FHWA Colorado Division office in Lakewood, Colorado and a Save-the-Date and travel sign-up was provided to TAC members. TAC members should sign-up for in-person travel by August 28.     

WORK PLANNED FOR NEXT QUARTER

· Hold project Group Demonstration and Workshop on July 6 at NaTMEC.  
· Hold a Type I Peer Exchange virtually on August 27.  
· Hold quarterly TAC meeting on September 17.
· Continue to monitor project deployments for issues (with collection, power, construction projects, etc.) to allow for inductive loop signature technology (i-LST) data collection.  
· Continue to collect and obtain data from project deployment sites monthly.  
· Continue to plan Peer Exchanges and provide agendas and other materials for scheduled events. 
· Begin to work on final project report.  

SIGNIFICANT ISSUES

· Need timely monthly submittals of classification data from State DOTs with project deployment sites that have an alternative classification collection method other than i-LST.    
· Per the Sensor Agreements, State DOTs with deployment sites must notify FHWA and the contractors of any upcoming construction/maintenance work along the site corridors to minimize site downtime. Additionally, if there are site issues that prevent data collection that cannot be diagnosed remotely, State DOT site owners must visit the site within five business days to determine the issue. Repairs must be made in a timely manner to minimize downtime/impacts to the project schedule and data collection. 
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