TRANSPORTATION POOLED FUND PROGRAM

QUARTERLY PROGRESS REPORT

Lead Agency (FHWA or State DOT):  _Vermont Agency of Transportation_______

INSTRUCTIONS:

Lead Agency contacts should complete a quarterly progress report for each calendar quarter during which the projects are active.  Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any.  List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # (i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX) TPF-5(549) |  | Transportation Pooled Fund Program - Report Period: □ Quarter 1 (January 1 – March 31) X Quarter 2 (April 1 – June 30) □ Quarter 3 (July 1 – September 30) □ Quarter 4 (October 1 – December 31) |  |
| --- | --- | --- | --- |
| TPF Study Number and Title: TPF-5(549) Northeast Transportation Research Consortium (NTRC) |  |  |  |
| Lead Agency Contact: Emily Parkany | Lead Agency Phone Number: 802-272-6862 |  | Lead Agency E-Mail: emily.parkany@vermont.gov |
| Lead Agency Project ID: NTRC001 600 | Other Project ID (i.e., contract #): PS1128 |  | Project Start Date: 11/1/2024 |
| Original Project Start Date: 11/1/2024 | Original Project End Date: 9/30/2029 |  | If Extension has been requested, updated project End Date: |

Project schedule status:

X On schedule	   	□ On revised schedule		□ Ahead of schedule		□ Behind schedule

Overall Project Statistics:

| Total Project Budget (current support contract for FFY25-26) | Total Funds Expended This Quarter | Percentage of Work Completed to Date |
| --- | --- | --- |
| $160,000.00 | $43,004.46 | 71% |

Project Description: AASHTO Research Advisory Committee Region 1 presents this Transportation Pooled Fund initiative to enhance collaboration among member states. The purpose is to provide a method for Peer Exchange support annually. - Plan and conduct Northeast Transportation Research Consortium (NTRC) meetings to identify priorities and opportunities for peer exchange planning purposes. - Conduct an annual multi-state peer exchange for up to three (3) NTRC member state hosts on topics of their choosing, in which each host state will need written approval from their respective FHWA Division office. The funds will be used to acquire a contractor who will be responsible for leading the organization of an annual peer exchange, meeting and travel logistics for participants, facilitation, writing the peer exchange report, and pooled fund documentation. Each year’s host states will play a large role in the pre-exchange planning and organization.

Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.): This project will support one in-person peer exchange per year, with Tasks 1-4 to be completed on an annual cycle ending September 30 each year. Task 5 (quarterly reporting) will be an ongoing task. Tasks Progress is shown by task; these tasks and general descriptions were previously established in the Northeast Regional Research Peer Exchange Support 2025 contract with CTC & Associates. - Preparation and Planning - Peer exchange planning meetings were held on April 9 and May 15, 2026 to continue peer exchange planning. CTC & Associates helped members refine the three main peer exchange topics (sharing research from other states and NCHRP Internally, research workforce development and setting up external research contracts) and two roundtable sessions (how research failure is perceived and AI guidelines for doing research), identify presenters for each topic, and outline the scope of attendee presentations. CTC & Associates developed and distributed surveys on each peer exchange topic and compiled and distributed the results to NTRC members before the peer exchange. CTC & Associates developed a travel memo and draft peer exchange agenda for attendees to secure travel approval. - CTC & Associates scheduled a peer exchange follow up meeting for January 26, 2027. Attendees will share their peer exchange follow up actions and discuss the 2027 Research Peer Exchange hosted by Delaware DOT. - Logistics and Reimbursements - Planning included finalizing the meeting agenda, selecting and contracting with a hotel and meeting venue, booking attendee travel, and developing and sending instructions to attendees to help them prepare to participate in and present at the meeting. - CTC & Associates processed all reimbursements for in-person attendees. - Meeting Facilitation and Note-Taking - CTC & Associates facilitated and documented the peer exchange, held June 9-11, 2026 in Albany, New York, hosted by New York State DOT and Vermont AOT. - Peer Exchange Report - CTC & Associates began drafting the peer exchange final report. - Pooled Fund Quarterly Reports - CTC & Associates developed and finalized the January-March 2026 Quarterly Progress Report and sent to Vermont AOT for review and posting.

Anticipated work next quarter: Tasks - Preparation and Planning - No activities on this task next quarter. - Logistics and Reimbursements - No activities on this task next quarter. - Meeting Facilitation and Note-Taking - No activities on this task next quarter. - Peer Exchange Report - CTC & Associates will finish drafting the 2026 peer exchange final report, send to participants for comments, and finalize and publish the report. - Pooled Fund Quarterly Reports - CTC & Associates will develop and finalize the April-June 2026 Quarterly Progress Report and send to VT AOT for review and posting.

Significant Results: The 2026 NTRC peer exchange was hosted by New York State DOT and Vermont AOT in Albany, NY from June 9-11, 2026. The event focused on three themes: sharing research from other states and NCHRP Internally, research workforce development and setting up external research contracts. Two roundtable sessions highlighted how research failure is perceived and implementing AI guidelines for doing research. Participants (in person and virtually) of the two and a half-day event included FHWA staff and DOT staff from all NTRC member agencies: Connecticut, Delaware, Maine, Maryland, Massachusetts, New Jersey, New York, Pennsylvania and Vermont.

Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems). None.

Potential Implementation: Attendees of the New York State DOT-Vermont AOT Research Peer Exchange will follow up on their peer exchange takeaways and meet on January 26, 2027 to share progress and challenges to date.