Pooled Fund Quarterly Report

For April-June 2026

Submitted by: Daniel E. Jenkins, PE

Data collection for the 2024 core survey began on November 1, 2024, and was completed in December 2025.  Processing of the data collected is now in progress. The preliminary 2025 unweighted data for the participating pooled fund member agencies collecting additional surveys was delivered in March 2026.   Contract documents to procure the New Era (2026/2027) core survey data are being reviewed for final approval. The contract will cover 7,500 national households with an option to procure up to 40,000 additional households for pooled fund-member agencies. FHWA hopes to award the contract in the third quarter of 2026.

FHWA also posted a solicitation (1661) for a new pooled fund study that will continue to support the NHTS program moving forward.  Any remaining funds from TPF5(398) will be transferred to the new pooled fund study.