| Project Title | Agmt./Task No. | Item No. | Agency Bgt. No. |
| --- | --- | --- | --- |
| SPR-3(074) Pavement Research and Technology | SPR-3(074) |  |  |
| Research Agency | Start Date | Estimated Completion | Revised Completion |
| WSDOT | 4/8/99 | 06/30/02 | 12/31/12 |
| Principal Investigator(s) | Technical Contact |
| Various | Tom Baker (360) 709-5401 |
| WSDOT Program Manager | FHWA or Other Technical Contact |
| Kim Willoughby (360) 705-7978 | Anthony Sarhan (360) 753-9412 |
| Funding Source | Schedule Status |
| WA, CA, MN, TX | On schedule Ahead of schedule On revised schedule Behind schedule |
| Research Area |
| Pavements, Materials, Construction |
| Original Estimated Cost | Revised Cost | % Funds Expended | % Work Completed |
| $120,000 | $625,000 | 80% | 90% |
| Objective |
| Foster an exchange of pavement technology between the states involved and sponsor cooperative research of mutual interest. |

# Project Progress:

No progress since the last meeting on June 22-23, 2010 except to plan the next meeting which will take place on November 30-December 1, 2011.

All research projects are complete.

# New Period Proposed Activity:

Attend next meeting.