Transportation Pooled Fund Program

Project Title:

JWC Work Plan Activities

Project Manager and Phone Number:

Sylvia Grijalva – 602 510-7986

Project No:

TPF-5(125)

Project is:

X  PLANNING R&D

Reporting Period:

June 2011

Multi Year Project

yes

Description of Work Performed and Progress:

US / Mexico Joint Working Committee on Transportation Planning work plan includes the following:

Border Infrastructure Needs Assessment II with GIS – NM DOT lead ( Completed)

BINS II-GIS Web Site update ( ongoing)

Nogales Traffic Study – Arizona DOT lead (Completed)

Pharr Border Wait time study TX DOT lead (completed).

Zaragosa Border Wait Time Study (On going)

California/Baja California Regional Border Master Plan update – (On going)

Please refer to www.borderplanning.fhwa.dot.gov/mexico.asp

STATUS AND COMPLETION DATE

Percentage of work completed to date for total project

Project is: _75%

x on schedule behind schedule, explain: Expected Completion Date:      Dec 2012 _

Project Manager