HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

Jan-Mar 2012

Participating Agencies: CA, ID, IL, NC, KS, OK, MS, PA, MO, LA, WV, WI, WA, OR, and OH.

Total Funding Committed: 915K

Activities accomplished during Reporting Period:

- Committed funds were finally transferred for all partners for FY 10 and FY 11.

- The SOW was approved by public affairs for solicitation through either a Volpe IAA or HSIS Contracting mechanisms.

- Updated Highway Safety Performance Committee and AASHTO HSM Work Group at TRB in January on status of TPF-5(255)

- FHWA has assigned the SPF Guides to a contract with HSIS

- FHWA is negotiating an interagency agreement (IAA) with Volpe to perform an SPF needs assessment with the stakeholders and designated staff.

Activities planned for next quarter:

- Hold a kick off meeting with the participants in May to initiate work with Contractor after they get notice to proceed

- Continue monthly calls with participating states