TPF-5(255) HSM Implementation Work plan

Proposed Work Plan Outline

First Year (10/11-10/12)

- SPF Development Guidance

  - SPF Development vs Calibration of SPFs

  - Development of Regional and State specific SPFs

- SPF Resource Assessment

  - Identify SPF needs for states

  - Recommend best option for resource development

Second Year (10/12-10/13)

- Case Studies/ Noteworthy Practices

  - SPF Development

  - HSM SPF Calibration

- Resource Development

  - Online SPF Development/Calibration Tool

  - Training for Tool- state

- Peer Exchange/Annual Meeting (1/13)

  - TRB timeframe meeting

  - Research Needs Discussion based on Needs assessment results

Third Year (10/13-10/14)

- Pursue Needed Research

- Maintenance of SPF Online Tool

- Training for Tool- MPO and local

- Annual Meeting (1/14)