HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

Apr-Jun 2012

Participating Agencies: CA, ID, IL, NC, KS, OK, MS, PA, MO, LA, WV, WI, WA, OR, and OH.

Total Funding Committed: 1.085M

Activities accomplished during Reporting Period:

- A contract was secured with UNC Highway Safety Research Center through the Highway Safety Information System to produce two Safety Performance Function guides

- .A contract was secured through an Interagency Agreement with Volpe to perform a SPF Resource Assessment

- The Technical Advisory Group for the SPF Guides and the SPF Resource Assessment projects were selected

Activities planned for next quarter:

- Hold a kick off meeting with the consultants and the Pooled Fund states to initiate work with Contractor after they get notice to proceed

- Continue monthly calls with participating states

- Approve work plan for SPF Guides and Assessment projects