‘Performance of Recycled Asphalt Shingles (RAS) in Hot Mix Asphalt’

National Pooled Fund Study TPF-5(213)

R. Christopher Williams

Iowa State University

April 15, 2012

During the tenth quarter, January 1, 2012 through March 31, 2012, the TPF-5(213) team achieved the following components on the project:

- The third pavement distress surveys were completed for Indiana, Iowa, Minnesota, and Missouri; the second pavement distress surveys were completed for Colorado and Illinois; and a pavement distress survey was completed for Wisconsin.

- ISU completed the fabrication of dynamic modulus samples for Illinois, Colorado and Wisconsin.

- ISU completed beam fatigue laboratory testing for Iowa, Indiana, Minnesota, and Missouri mixes.

- ISU completed the fabrication of beam fatigue samples for Illinois, Colorado and Wisconsin mixes.

- MnDOT began binder extractions on Illinois, Colorado and Wisconsin.

- Next steps for the study include:

- Completion of MnDOT binder extractions for Illinois, Colorado, Wisconsin;

- Completion of Semi-circular bend testing for all state demonstration projects;

- Updates to the TPF-5(213) website;

- ISU laboratory testing of Illinois, Colorado and Wisconsin dynamic modulus samples;

- Draft executive summaries for state demonstration projects for the final report.