‘Performance of Recycled Asphalt Shingles (RAS) in Hot Mix Asphalt’

National Pooled Fund Study TPF-5 (213)

R. Christopher Williams

Iowa State University

October 15, 2012

During the twelfth quarter, July 1, 2012 through September 30, 2012, the TPF-5 (213) team achieved the following components on the project:

- University of Minnesota completed semi-circular bend testing on Illinois and Wisconsin mixtures.

- ISU completed beam fatigue testing for Illinois, Wisconsin, and Colorado mixtures.

- ISU completed dynamic modulus testing for Colorado, Illinois and Wisconsin mixtures.

- MnDOT completed the binder extractions and recoveries on mixture samples from Illinois, Colorado and Wisconsin.

- HMA gyratory compacted samples for BBR testing were delivered to MoDOT for testing.

- Next steps for the study include:

- Semi-circular bend testing completed for the Colorado state demonstration projects and; and

- Complete Draft Executive Summaries for each state demonstration projects.