‘Performance of Recycled Asphalt Shingles (RAS) in Hot Mix Asphalt’

National Pooled Fund Study TPF-5 (213)

R. Christopher Williams

Iowa State University

January 31, 2013

During the thirteenth quarter, October 1, 2012 through December 31, 2012, the TPF-5 (213) team achieved the following components on the project:

- The University of Minnesota completed the semi-circular binder testing for Colorado mixtures.

- ISU completed analysis of dynamic modulus for Illinois, Colorado and Wisconsin mixtures.

- ISU completed analysis of the beam fatigue testing for all state demonstration projects.

- ISU completed flow number testing and analysis of samples for Illinois, Colorado, and Wisconsin mixtures.

- ISU completed the gradations on the aggregate from the MnDOT extraction and recovery mixture samples.

- ISU completed PG binder testing of extraction samples from MnDOT.

- Completion of the Missouri, Iowa, Indiana, and Minnesota Draft Executive Summaries.

- Next steps for the study include:

- Complete Draft Executive Summaries for Wisconsin, Illinois and Colorado;

- State reviews of the Draft Executive Summaries;

- Complete final Draft Report for state partner review;

- Final TAC meeting and discussion of the final report; and

- Website postings.