**HSM Implementation Pooled Fund Study**

**TPF-5(255)**

**Quarterly Report**

**Jan-Mar 2013**

**Participating Agencies: CA, ID, IL, NC, KS, OK, MS, PA, MO, NV, LA, WV, WI, WA, OR, and OH.**

**Total Funding Committed: 1.085M**

**Total Funding spent as of 3/31/13: 282K**

**Activities accomplished during Reporting Period:**

* Host Annual meeting in DC.
* Submit executive summary of the SPF Guides
* Held monthly call with participating states in Feb
* revised SPF Guides and Alternative resource tool report for SPFs

**Activities planned for next quarter**:

* Hold monthly call with participating states
* Update work plan with projects needed in FY13-14
* Finalized SPF Guides and Select a resource tool for SPFs based on States input
* Secure funding transfers for next tasks in work plan