HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

Jan-Mar 2013

Participating Agencies: CA, ID, IL, NC, KS, OK, MS, PA, MO, NV, LA, WV, WI, WA, OR, and OH.

Total Funding Committed: 1.085M

Total Funding spent as of 3/31/13: 282K

Activities accomplished during Reporting Period:

- Host Annual meeting in DC.

- Submit executive summary of the SPF Guides

- Held monthly call with participating states in Feb

- revised SPF Guides and Alternative resource tool report for SPFs

Activities planned for next quarter:

- Hold monthly call with participating states

- Update work plan with projects needed in FY13-14

- Finalized SPF Guides and Select a resource tool for SPFs based on States input

- Secure funding transfers for next tasks in work plan