HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

July-Sept 2013

Participating Agencies: CA, ID, IL, NC, KS, OK, MS, PA, MO, NV, LA, WV, WI, WA, OR, and OH.

Total Funding Committed: 1.085M

Total Funding spent as of 9/30/13: 282K

Activities accomplished during Reporting Period:

- Final Drafts of the SPF Guides submitted

- Posted Guides to TPF site

- Initiated Contract to develop SPF Clearinghouse Concept of Operations

- Held monthly call with participating states in Sept

Activities planned for next quarter:

- Hold quarterly call with participating states

- Update work plan with projects needed in FY13-14

- Secure funding transfers for next tasks in work plan

- Decide details on Annual Meeting